BOOKING OS

Production Launch & Mobile Strategy

Comprehensive Operational Readiness Plan

Target: 2–4 Weeks to Live

March 23, 2026

Infrastructure: Railway  |  Channels: All 6  |  Mobile: Capacitor (iOS + Android)

# Executive Summary

Booking OS is a feature-rich multi-tenant SaaS platform with 92 Prisma models, 83 API modules, 6 messaging channels, 5 AI agents, and 3 vertical packs. The codebase is substantial and well-architected. However, it is currently in development/demo mode with no real customers or live billing.

This plan provides a sequenced, actionable roadmap to take Booking OS from demo to production in 2–4 weeks, then layer on mobile apps for business staff. Every task is scoped for execution via Claude Code.

## Current State Assessment

| Area | Score | Key Finding |
| --- | --- | --- |
| Database & Schema | 8/10 | 92 models, strong tenant isolation. Missing performance indexes on hot tables. |
| Authentication | 8/10 | JWT + 2FA + brute force. Refresh token rotation missing. In-memory lockout won’t scale. |
| CI/CD Pipeline | 7/10 | 5-stage pipeline works. No security scanning, E2E only on PRs, deploy timing risky. |
| Test Coverage | 7/10 | 470 test files (~76% overall). Admin app has 0 tests. 2 API modules untested. |
| Rate Limiting | 6/10 | Auth endpoints covered. Booking/customer/message creation endpoints unprotected. |
| Backup & DR | 3/10 | No documented backup strategy, no recovery runbooks, Railway defaults unverified. |
| Billing (Stripe) | 0/10 | Code exists but Stripe not configured. No products, prices, or webhooks set up. |
| Mobile App | 0/10 | PWA is 85% ready. No native app. Capacitor recommended (1–2 week MVP). |

## Plan Timeline

The plan is divided into 4 phases across 4 weeks. Phases 1–2 are required before accepting real customers. Phase 3 runs in parallel. Phase 4 is the mobile app.

| Phase | Timeline | Outcome |
| --- | --- | --- |
| Phase 1 | Days 1–5 | Production hardening: backups, security, indexes, rate limiting, secrets |
| Phase 2 | Days 6–12 | Go-live: Stripe billing, channel configuration, onboarding flow, monitoring |
| Phase 3 | Days 8–18 | Continuous delivery: CI hardening, test gaps, operational runbooks |
| Phase 4 | Days 15–28 | Mobile: Capacitor iOS + Android app for business staff |

# Phase 1: Production Hardening (Days 1–5)

These are non-negotiable before accepting real customer data. Every item protects client data and ensures platform stability.

## 1.1 Database Backup & Recovery

The single highest-risk gap. Railway provides daily snapshots, but this must be verified and augmented with application-level backups.

- Verify Railway backup configuration: Log into Railway dashboard, confirm PostgreSQL daily snapshots are enabled, verify retention period (minimum 7 days, target 30 days), and document the point-in-time recovery window.

- Create pg_dump backup script: Add scripts/backup-database.sh that runs pg_dump with --format=custom, compresses output, and uploads to an S3-compatible bucket (Railway Object Storage or Cloudflare R2). Include timestamp in filename.

- Add GitHub Actions backup workflow: Schedule daily at 3 AM UTC. Connect to Railway PostgreSQL via DATABASE_URL secret. Run pg_dump, upload artifact, retain 30 days. Alert on failure via GitHub notification.

- Create restore script and test it: Add scripts/restore-database.sh. Test by restoring to a local Docker PostgreSQL. Document the procedure in DEPLOY.md.

## 1.2 Database Performance Indexes

The schema is well-designed but missing composite indexes on high-traffic query paths. These become critical once real data volume grows.

Create a new Prisma migration adding these indexes:

- Conversation: (businessId, status), (businessId, lastMessageAt DESC), (customerId, businessId)

- Message: (conversationId, createdAt DESC), (businessId, channel)

- Booking: (businessId, status, date), (staffId, businessId, date), (customerId, businessId, status)

- ActionCard: (businessId, priority, isResolved), (businessId, createdAt DESC)

- OutboundDraft: (conversationId, channel, status)

Run: npx prisma migrate dev --name add_performance_indexes --schema=packages/db/prisma/schema.prisma

## 1.3 Security Hardening

### 1.3.1 Move Brute Force Protection to Redis

Current in-memory implementation resets on server restart and doesn’t work across multiple instances. Refactor AuthService to store failed attempt counts in Redis with 15-minute TTL keys (login:attempts:{ip}:{email}).

### 1.3.2 Implement Refresh Token Rotation

Current refresh tokens are static for 7 days. On each POST /auth/refresh call, issue a new refresh token and invalidate the old one. Store a token family ID to detect reuse (potential theft indicator) and invalidate all tokens in the family if reuse is detected.

### 1.3.3 Expand Rate Limiting

Add @Throttle() decorators to these unprotected endpoints:

- POST /bookings, PATCH /bookings/:id — 30 requests/minute per user

- POST /customers, PATCH /customers/:id — 30 requests/minute per user

- POST /messages (outbound) — 60 requests/minute per user

- POST /auth/change-password — 5 requests/minute per user

- GET /reports/* — 10 requests/hour per user (expensive queries)

- All /admin/* endpoints — 10 requests/minute per SUPER_ADMIN

### 1.3.4 Move Railway Project ID to GitHub Secret

The Railway project ID is hardcoded in .github/workflows/ci.yml. Move it to a GitHub Actions secret (RAILWAY_PROJECT_ID) and reference it as ${{ secrets.RAILWAY_PROJECT_ID }}.

### 1.3.5 Add CI Security Scanning

Add to the lint-and-test CI job: npm audit --audit-level=high (fail on high/critical vulnerabilities). Optionally add Trivy for Docker image scanning in the docker-build job.

## 1.4 Environment & Secrets

Generate production-grade secrets for all JWT and webhook signing keys. Document rotation procedure in DEPLOY.md. Minimum requirements:

- JWT_SECRET and JWT_REFRESH_SECRET: 64-character random hex strings

- WHATSAPP_VERIFY_TOKEN, FACEBOOK_VERIFY_TOKEN: unique per environment

- STRIPE_WEBHOOK_SECRET: generated during Stripe webhook setup (Phase 2)

- CALENDAR_ENCRYPTION_KEY: 32-byte AES key for OAuth token encryption

# Phase 2: Go-Live Readiness (Days 6–12)

This phase makes the platform commercially operational. After Phase 2, you can onboard your first paying customer.

## 2.1 Stripe Billing Setup

The billing code exists in the codebase (StripeService, BillingController, subscription models) but Stripe itself needs configuration.

### Step-by-step Stripe Configuration

- Create Stripe account: Sign up at stripe.com. Complete business verification. Enable test mode first.

- Create 3 products with monthly + annual prices: Starter ($29/mo, $290/yr), Professional ($79/mo, $790/yr), Enterprise ($199/mo, $1990/yr). Copy the 6 price IDs to Railway environment variables: STRIPE_PRICE_ID_STARTER_MONTHLY, etc.

- Configure webhook endpoint: URL: https://api.businesscommandcentre.com/api/v1/billing/webhook. Events: checkout.session.completed, customer.subscription.updated, customer.subscription.deleted, invoice.payment_succeeded, invoice.payment_failed. Copy webhook signing secret to STRIPE_WEBHOOK_SECRET.

- Configure Stripe Billing Meter: For usage-based messaging billing (SMS segments, MMS, email). The UsageService already calls billing.meterEvents.create(). Set up the meter in Stripe dashboard and connect to the appropriate product.

- Test end-to-end: Use Stripe test mode. Sign up a new business, subscribe to Professional, verify webhook fires, confirm subscription status in database. Test upgrade, downgrade, and cancellation flows.

- Switch to live mode: Swap all STRIPE_* environment variables to live keys. Re-create webhook in live mode. Test with a real $1 charge.

## 2.2 Messaging Channel Configuration

All 6 channels are coded. Each needs third-party account setup and webhook registration.

| Channel | Account Setup | Webhook URL |
| --- | --- | --- |
| WhatsApp | Meta Business Suite > WhatsApp > API Setup. Get Phone Number ID + Permanent Access Token. | https://api.businesscommandcentre.com/api/v1/whatsapp/webhook |
| Instagram | Meta Business Suite > Instagram > Messaging API. Requires Facebook App with instagram_manage_messages permission. | https://api.businesscommandcentre.com/api/v1/instagram/webhook |
| Facebook | Meta Business Suite > Messenger Platform. Subscribe page to messages webhook. | https://api.businesscommandcentre.com/api/v1/facebook/webhook |
| SMS | Twilio account + phone number. Register for A2P 10DLC (required for US SMS). Set messaging webhook URL. | https://api.businesscommandcentre.com/api/v1/sms/webhook |
| Email | Resend account. Add + verify sending domain. Configure inbound email forwarding. | https://api.businesscommandcentre.com/api/v1/email/webhook |
| Web Chat | Self-hosted. Build widget bundle (cd packages/web-chat-widget && npm run build). Host on CDN or serve from API. | Socket.IO /web-chat namespace (already configured) |

Priority order: Email and Web Chat first (simplest), then WhatsApp (highest customer value), then SMS, then Instagram and Facebook (Meta approval can take days).

## 2.3 Monitoring & Alerting

- Verify Sentry is capturing errors: Confirm SENTRY_DSN is set for API, NEXT_PUBLIC_SENTRY_DSN for web and admin. Trigger a test error and verify it appears in Sentry dashboard.

- Set up Sentry alerts: Create alert rules for: >10 errors/minute (critical), new unhandled exception types, performance degradation (P95 response time >2s).

- Configure Railway health monitoring: Verify health check endpoint /api/v1/health is responding. Set up Railway’s built-in alerting for service restarts and deployment failures.

- Add uptime monitoring: Use a free service (UptimeRobot or Better Stack) to ping https://businesscommandcentre.com and https://api.businesscommandcentre.com/api/v1/health every 5 minutes. Alert via email/SMS on downtime.

## 2.4 Customer Onboarding Flow

Ensure the signup-to-first-booking path works flawlessly for new businesses:

- Verify POST /auth/signup creates business + owner staff + default settings

- Confirm the 13-email onboarding drip sequence (ONBOARDING_DRIP queue) fires correctly

- Test the setup wizard: business profile, working hours, services, staff, payment connection

- Verify the public booking portal (/book/[slug]) renders correctly with the new business’s services

- Test customer self-booking end-to-end: select service, pick date/time, confirm, receive confirmation

- Verify the trial-to-paid subscription flow with Stripe checkout

## 2.5 Production Data Cleanup

Before going live, ensure the production database is clean:

- Remove all demo/seed data from production (or start fresh with a clean database)

- Run only seed-console.ts for platform settings (no demo businesses)

- Verify no test credentials exist in production (sarah@glowclinic.com, etc.)

- Confirm MESSAGING_PROVIDER is set to the real providers (not ‘mock’)

# Phase 3: Continuous Delivery & Ops (Days 8–18)

These tasks run in parallel with Phase 2 and improve your ability to ship features safely after launch.

## 3.1 CI/CD Improvements

- Add post-deploy smoke + E2E: After railway up completes, add a wait-for-health step (poll /api/v1/health for up to 5 minutes), then run a subset of Playwright E2E tests against production (login, create booking, verify inbox).

- Add bundle size tracking: Use size-limit or Next.js bundle analyzer in CI. Fail PR if bundle grows >10% without explanation.

- Add database migration safety: In docker-entrypoint.sh, add a timeout wrapper around prisma migrate deploy (fail after 120 seconds instead of hanging). Log migration output to Sentry for visibility.

- Implement staged rollouts: Use Railway’s deployment strategy: deploy API first, verify health, then deploy web and admin. Add to CI workflow as sequential steps with health checks between them.

## 3.2 Test Coverage Gaps

Address the most critical gaps to protect against regressions:

- Admin app tests (Priority 1): The admin app has 20 routes and 0 tests. Add basic render + navigation tests for each admin page. This protects against breaking the SUPER_ADMIN console during deploys.

- Instagram auth module (Priority 2): Zero test coverage on Instagram OAuth. Add service + controller specs covering token exchange, page subscription, and error paths.

- Translation module (Priority 3): Zero test coverage. Add specs for locale loading, key resolution, and fallback behavior.

## 3.3 Operational Runbooks

Create runbook documents in docs/ for each failure scenario:

- Database down: symptoms, Railway recovery steps, manual restore from backup

- Redis down: impact on BullMQ queues, graceful degradation behavior, restart procedure

- Deployment rollback: how to revert to previous Railway deployment, database migration considerations

- Messaging channel failure: circuit breaker behavior, DLQ management, manual retry via admin API

- Auth incident: token blacklisting procedure, forced password reset, session invalidation

## 3.4 Zero-Downtime Deployment Verification

The codebase has graceful shutdown hooks and health checks configured. Verify these actually work:

- Load test during deploy: Use a simple script to send continuous API requests during a Railway deployment. Verify zero 5xx errors during the rollover. If errors occur, investigate graceful shutdown timing.

- WebSocket reconnection: Verify that Socket.IO clients reconnect automatically after a deployment. The client at apps/web/src/lib/socket.ts should handle reconnection. Test with an open inbox conversation.

# Phase 4: Mobile App via Capacitor (Days 15–28)

Capacitor is the recommended approach because it wraps the existing Next.js web app in a native shell with zero UI rewrites. Business staff get a real App Store / Play Store app that feels native.

## 4.1 Why Capacitor Over React Native or Expo

| Factor | Capacitor | Expo | React Native |
| --- | --- | --- | --- |
| Code reuse | 100% — wraps existing web app | ~30% — shared types/API only | ~30% — shared types/API only |
| Time to MVP | 1–2 weeks | 3–4 weeks | 6–8 weeks |
| UI maintenance | Zero — single codebase | Dual — web + native components | Dual — web + native components |
| Native APIs | Push, Camera, Geo via plugins | Full via Expo modules | Full via native modules |
| App Store? | Yes — accepted by Apple/Google | Yes | Yes |
| Performance | Good (WebView-based) | Excellent (native rendering) | Excellent (native rendering) |

Performance difference is negligible for a B2B SaaS dashboard. Staff aren’t playing 3D games — they’re checking inbox, viewing calendar, and managing bookings. The web app already scores well on mobile.

## 4.2 Implementation Steps

### Week 1: Scaffold & Build

- Install Capacitor in apps/web: npm install @capacitor/core @capacitor/cli. Run npx cap init "Booking OS" "com.bookingos.app". Add iOS and Android platforms.

- Configure Next.js for static export: Add a capacitor-specific build script that uses output: ‘export’ instead of ‘standalone’. This generates static HTML/JS/CSS that Capacitor can bundle. All API calls already go to the external NestJS server, so no Next.js API routes are needed.

- Install essential plugins: @capacitor/push-notifications (new message/booking alerts), @capacitor/network (offline detection), @capacitor/app (app lifecycle), @capacitor/status-bar (sage theme color), @capacitor/splash-screen.

- Add platform detection hook: Create useCapacitor() hook that calls Capacitor.isNativePlatform(). Use it to conditionally show/hide browser-specific UI and enable native features.

### Week 2: Native Features & Submission

- Push notification integration: Register for push on app launch, send device token to API (add DeviceToken model to Prisma). Map existing Socket.IO events (message:new, booking:updated, action-card:created) to push notifications when app is backgrounded.

- iOS build & TestFlight: Open ios/App.xcworkspace in Xcode. Configure signing with your Apple Developer account ($99/year). Set bundle ID, icons, splash screen. Build and upload to TestFlight for beta testing.

- Android build & Play Store: Open android/ in Android Studio. Configure signing keystore. Set app icons and splash screen. Build release APK/AAB and upload to Google Play Console internal testing track.

- Add CI/CD for mobile builds: Add a GitHub Actions workflow that builds the Capacitor app on tagged releases. Use fastlane for automated iOS/Android submission.

## 4.3 Ongoing Mobile Maintenance

One of the biggest advantages of Capacitor: the web app IS the mobile app. When you ship a feature to the web, it automatically appears in the mobile app on next launch (Capacitor loads from a web server by default, or you can configure live updates via Capgo/Appflow).

The only mobile-specific maintenance is:

- OS compatibility: test on new iOS/Android versions when released (twice yearly)

- Plugin updates: keep Capacitor plugins updated quarterly

- App Store compliance: respond to Apple/Google review feedback

- Push notification certificates: renew APNs certificate annually

# Claude Code Execution Guide

Since you’ll be using Claude Code for all implementation, here’s how to sequence the work for maximum efficiency. Each task is designed to be a single Claude Code session.

## Phase 1 Sessions (5 sessions, Days 1–5)

| # | Claude Code Task | Est. Time | Depends On |
| --- | --- | --- | --- |
| 1 | Add performance indexes to Prisma schema + generate migration | 30 min | None |
| 2 | Refactor AuthService brute force to Redis + add refresh token rotation | 2–3 hours | None |
| 3 | Add @Throttle() to all unprotected endpoints | 1–2 hours | None |
| 4 | Create backup scripts + GitHub Actions backup workflow | 1–2 hours | None |
| 5 | CI security: move Railway ID to secret, add npm audit, add Trivy | 1 hour | None |

## Phase 2 Sessions (6 sessions, Days 6–12)

| # | Claude Code Task | Est. Time | Depends On |
| --- | --- | --- | --- |
| 6 | Configure Stripe products/prices/webhooks + test billing flow | 3–4 hours | Stripe account |
| 7 | Configure WhatsApp + Instagram + Facebook webhooks | 2–3 hours | Meta Business Suite |
| 8 | Configure Twilio SMS + Resend Email + Web Chat widget build | 2–3 hours | Twilio + Resend accounts |
| 9 | Verify Sentry + set up uptime monitoring + alerts | 1 hour | None |
| 10 | End-to-end onboarding test: signup → setup → first booking | 2–3 hours | Sessions 6–9 |
| 11 | Production data cleanup + final environment verification | 1 hour | Session 10 |

## Phase 3 Sessions (4 sessions, Days 8–18, parallel)

| # | Claude Code Task | Est. Time | Depends On |
| --- | --- | --- | --- |
| 12 | Add post-deploy E2E + bundle size tracking + migration timeout | 2–3 hours | None |
| 13 | Add admin app test suite (20 page tests) | 3–4 hours | None |
| 14 | Add Instagram auth + translation module tests | 1–2 hours | None |
| 15 | Write operational runbooks for 5 failure scenarios | 2–3 hours | None |

## Phase 4 Sessions (4 sessions, Days 15–28)

| # | Claude Code Task | Est. Time | Depends On |
| --- | --- | --- | --- |
| 16 | Capacitor scaffold + static export config + essential plugins | 3–4 hours | None |
| 17 | Push notification integration (DeviceToken model + API + native) | 3–4 hours | Session 16 |
| 18 | iOS build config + Android build config + app icons | 2–3 hours | Session 16 |
| 19 | Mobile CI/CD: GitHub Actions + fastlane for app store submission | 2–3 hours | Sessions 17–18 |

# Risk Register

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Data loss (no backups) | Critical | Medium | Phase 1, Session 4: backup scripts + automated daily backups to external storage |
| Stripe billing misconfigured | High | Medium | Phase 2, Session 6: end-to-end testing in Stripe test mode before going live |
| Meta webhook approval delays | Medium | High | Start Meta Business verification immediately. Launch with Email + Web Chat + SMS first. |
| Apple App Store rejection | Medium | Medium | Capacitor apps are commonly accepted. Ensure privacy policy, data handling disclosure, and “Sign in with Apple” if login is required. |
| Railway outage | High | Low | Railway has 99.9% uptime SLA. Uptime monitoring (Phase 2) provides early warning. Backups enable recovery to alternative host. |
| Database migration breaks deploy | High | Low | Phase 3: add migration timeout + test migrations against production dump before deploying. |

# Immediate Actions (Start Today)

These are external tasks that have lead time and should be started before any code work:

- Create a Stripe account and begin business verification. This can take 1–3 days.

- Start Meta Business verification for WhatsApp Business API + Instagram Messaging API. This can take 1—2 weeks.

- Create a Twilio account and purchase a phone number. Begin A2P 10DLC registration (required for US SMS, takes days–weeks).

- Create a Resend account and add your sending domain. DNS verification is instant but propagation takes up to 48 hours.

- Enroll in Apple Developer Program ($99/year) and Google Play Developer account ($25 one-time). These are required for app store submission in Phase 4.

- Verify Railway PostgreSQL backups are enabled in your Railway dashboard right now. This takes 2 minutes and protects against the highest-risk gap.

Ready to execute? Start with Phase 1, Session 1: database indexes. It’s the quickest win and sets the tone.