BOOKING OS

AI Hub Implementation Prompts

18 Copy-Paste-Ready Claude Code Prompts

With Built-In Validation Loops and Self-Correcting Execution

April 3, 2026  |  v3.0 (Final Validated)

Prepared for: Farz

# How to Use This Document

This document contains 7 phases of implementation, each with copy-paste-ready Claude Code prompts. Each prompt is self-contained and includes its own validation loop. This is the FINAL VALIDATED version (v3.0) with all 14 validation findings integrated directly into the prompts.

Workflow for each prompt: Copy the prompt text (lavender box) → Paste into Claude Code → Let it execute → It will self-validate before reporting done → Only proceed to the next prompt after seeing “VALIDATION PASSED”.

Important rules:

- Execute prompts in order within each phase. Phases 2 and 3 can run in parallel after Phase 1.

- Never skip the validation step. Each prompt ends with a mandatory validation loop.

- If validation fails, Claude Code will fix the issues and re-validate automatically.

- After all phases complete, run the Final Validation prompt (Section 8) which checks everything end-to-end.

# Phase 1: Layout & Navigation Restructure

Expand the AI Hub layout from 4 tabs to 4 tabs + header gear icon, update sidebar navigation to include automations under AI section, and add redirect infrastructure. Zero backend changes.

## Prompt 1.1 — Update AI Layout (Tabs + Gear Icon)

This modifies the AI Command Center layout to become the AI Hub with the Automations tab and a gear icon for settings.

PROMPT 1.1 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Your task is to update the AI layout component to become the "AI Hub" with an expanded tab bar and a settings gear icon in the header. FILE TO MODIFY: apps/web/src/app/(protected)/ai/layout.tsx CURRENT STATE (exact content): - Has 4 TABS: /ai (Overview, Sparkles), /ai/agents (Agents, Bot), /ai/actions (Actions, Zap), /ai/performance (Performance, TrendingUp) - Header says "AI Command Center" with subtitle "Monitor and manage your AI agents and automations" - Uses data-testid="ai-tab-bar" and data-testid="ai-tab-{label}" pattern REQUIRED CHANGES: 1. Rename header from "AI Command Center" to "AI Hub" 2. Update subtitle to "Manage your AI agents, automations, and intelligence" 3. Add Automations tab: { href: '/ai/automations', label: 'Automations', icon: Zap } — note: Zap is already imported, reuse it. Use a different icon for the current Actions tab — change Actions to use ListFilter (import it from lucide-react) 4. Final TABS order: Overview (Sparkles), Agents (Bot), Actions (ListFilter), Automations (Zap), Performance (TrendingUp) 5. Add a Settings gear icon in the header, to the right of the title. It should be a Link to "/ai/settings" with a Settings icon (import from lucide-react). Style: "text-slate-400 hover:text-slate-600 dark:hover:text-slate-300 transition-colors p-2 rounded-xl hover:bg-slate-100 dark:hover:bg-slate-800". Add data-testid="ai-settings-link" 6. Add a badge count on the Actions tab. Accept a prop or use a simple client-side fetch to GET /action-cards/count on mount. Display the count as a small rounded badge (bg-red-500 text-white text-xs rounded-full min-w-[18px] h-[18px] flex items-center justify-center) next to the Actions tab label. Only show if count > 0. If the fetch fails, don't show the badge. 7. On mobile (below sm breakpoint), the tabs should be horizontally scrollable: add "overflow-x-auto scrollbar-hide" to the tab container div, and "flex-shrink-0" to each tab link. TEST FILE TO UPDATE: apps/web/src/app/(protected)/ai/layout.test.tsx CURRENT TEST STATE: - Mocks next/navigation with usePathname returning '/ai' - Tests: renders header, renders 4 tab links, tabs link to correct paths, highlights active tab, renders children, renders tab bar container - Uses data-testid pattern: ai-tab-overview, ai-tab-agents, ai-tab-actions, ai-tab-performance REQUIRED TEST CHANGES: 1. Update header test: expect "AI Hub" instead of "AI Command Center" 2. Update tab count test: expect 5 tabs (add ai-tab-automations) 3. Add test for Automations tab: data-testid="ai-tab-automations" with href="/ai/automations" 4. Add test for Settings gear icon: data-testid="ai-settings-link" with href="/ai/settings" 5. Add test for Actions tab using ListFilter icon (verify the tab still renders) 6. Mock the api.get for /action-cards/count to return { count: 3 } and verify badge renders 7. Add test: badge not shown when count is 0 VALIDATION LOOP — After making changes, run these commands and fix ALL failures before reporting done: 1. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/layout.test.tsx --no-coverage 2>&1 2. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 3. If any test fails, read the error, fix the code, and re-run. Repeat until all pass. 4. Report "VALIDATION PASSED" only when all tests pass and there are zero TypeScript errors.

## Prompt 1.2 — Update Navigation Config

This updates nav-config.ts and mode-config.ts to move automations under the AI section and add new nav items.

PROMPT 1.2 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Update the navigation configuration to reorganize AI Hub items. FILE 1: apps/web/src/lib/nav-config.ts CURRENT STATE: - Lines 109-112 have 4 AI nav items: /ai (Sparkles), /ai/actions (ListFilter), /ai/agents (Bot), /ai/performance (Gauge) - /automations and /campaigns are NOT in this file (they're in mode-config.ts sections only) - Uses lucide-react icons imported at top CHANGES TO nav-config.ts: 1. Add import for Zap from lucide-react (add to existing import statement) 2. Add import for Settings from lucide-react (add to existing import statement) — but rename to SettingsIcon to avoid conflict: import { ..., Settings as SettingsIcon } from 'lucide-react' 3. Replace the 4 AI items (lines 109-112) with these 6 items in this exact order: { href: '/ai', label: t('nav.ai'), icon: Sparkles, roles: ['ADMIN'] }, { href: '/ai/agents', label: t('nav.ai_agents'), icon: Bot, roles: ['ADMIN'] }, { href: '/ai/actions', label: t('nav.ai_actions'), icon: ListFilter, roles: ['ADMIN'] }, { href: '/ai/automations', label: t('nav.ai_automations'), icon: Zap, roles: ['ADMIN'] }, { href: '/ai/settings', label: t('nav.ai_settings'), icon: SettingsIcon, roles: ['ADMIN'] }, { href: '/ai/performance', label: t('nav.ai_performance'), icon: Gauge, roles: ['ADMIN'] }, FILE 2: apps/web/src/lib/mode-config.ts CURRENT STATE: - getAdminSections() at line 47 has: tools: ['/services', '/staff', ..., '/invoices', '/marketing', '/campaigns', '/automations', '/packages'] aiAgents: ['/ai', '/ai/agents', '/ai/actions', '/ai/performance'] overflow.tools: ['/packages'] overflow.aiAgents: ['/ai/actions', '/ai/agents', '/ai/performance'] CHANGES TO mode-config.ts: 1. In getAdminSections().tools: REMOVE '/automations' from the array 2. In getAdminSections().aiAgents: Replace with ['/ai', '/ai/agents', '/ai/actions', '/ai/automations', '/ai/settings', '/ai/performance'] 3. In getAdminSections().overflow.aiAgents: Replace with ['/ai/actions', '/ai/agents', '/ai/automations', '/ai/settings', '/ai/performance'] FILE 3: apps/web/src/locales/en.json Add these keys (find the section with existing nav.* keys and add nearby): "nav.ai_automations": "Automations", "nav.ai_settings": "AI Settings", "nav.ai_performance": "Performance" FILE 4: apps/web/src/locales/es.json Add these keys: "nav.ai_automations": "Automatizaciones", "nav.ai_settings": "Config. IA", "nav.ai_performance": "Rendimiento" FILE 5: apps/web/src/components/shell.tsx CRITICAL FIX — The chord shortcut G then A currently routes to '/automations'. Update it: - Find line ~183: a: () => router.push('/automations') - Change to: a: () => router.push('/ai/automations') FILE 6: apps/web/src/components/help-button.tsx - Find line ~39: { keys: ['G', 'then', 'A'], description: 'Go to Automations' } - Change description to: 'Go to AI Automations' FILE 7: apps/web/src/app/(protected)/marketing/page.tsx - Find line ~30: href: '/automations' - Change to: href: '/ai/automations' FILE 8: apps/web/src/components/demo-tour/tour-steps.ts - Find line ~82: page: '/automations' - Change to: page: '/ai/automations' FILE 9: apps/web/src/lib/mode-config.test.ts CRITICAL — This test file has assertions that reference '/automations' in the tools section. After moving automations to aiAgents, these tests WILL FAIL. You MUST update: - Find the test 'primary tools = services, staff, invoices, marketing, campaigns, automations' (around line 230) - Remove '/automations' from the expected tools.primary array - Find the test 'primary aiAgents = /ai only' (around line 253) - Update expected aiAgents.primary to include ['/ai'] (stays same) - Find the test 'overflow aiAgents = actions, agents, performance' (around line 257) - Update expected aiAgents.overflow to: ['/ai/agents', '/ai/actions', '/ai/automations', '/ai/settings', '/ai/performance'] - Find the 'primary + overflow = full section' integrity test (around line 261) - This test verifies that primary+overflow equals the full section. It will auto-pass once you update the section expectations above. FILE 10: apps/web/src/components/shell.test.tsx - Find line ~146: tools: ['/services', '/marketing', '/campaigns', '/automations', '/service-board'] - Remove '/automations' from the mock tools array - Ensure the mock modeDef includes aiAgents: ['/ai', '/ai/agents', '/ai/actions', '/ai/automations', '/ai/settings', '/ai/performance'] if it doesn't already VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -40 2. cd apps/web && npx jest --testPathPattern="(nav-config¦mode-config)" --no-coverage 2>&1 3. cd apps/web && npx jest --testPathPattern="layout.test" --no-coverage 2>&1 4. cd apps/web && npx jest --testPathPattern="shell.test" --no-coverage 2>&1 5. Verify en.json is valid JSON: node -e "JSON.parse(require('fs').readFileSync('apps/web/src/locales/en.json','utf8')); console.log('en.json OK')" 6. Verify es.json is valid JSON: node -e "JSON.parse(require('fs').readFileSync('apps/web/src/locales/es.json','utf8')); console.log('es.json OK')" 7. Fix any failures and re-run. Report "VALIDATION PASSED" only when all pass.

## Prompt 1.3 — Add Redirect Infrastructure

This adds Next.js redirects for the old /automations and /settings/ai routes.

PROMPT 1.3 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Add redirects so old routes continue working. FILE 1: apps/web/next.config.js CURRENT STATE: Has an async redirects() function (around line 60-75) that returns redirect rules for /content-queue, /patients/*, /treatments/*, /appointments. CHANGES: Add these redirects to the EXISTING redirects array (do NOT remove existing ones): { source: '/automations', destination: '/ai/automations', permanent: true }, { source: '/automations/analytics', destination: '/ai/performance', permanent: true }, { source: '/settings/ai', destination: '/ai/settings', permanent: true }, FILE 2: Create apps/web/src/app/(protected)/automations/redirect-notice.tsx This is a client component that shows a brief redirect message in case the next.config redirect doesn't trigger (e.g., client-side navigation): 'use client'; import { useEffect } from 'react'; import { useRouter } from 'next/navigation'; export default function AutomationsRedirect() { const router = useRouter(); useEffect(() => { router.replace('/ai/automations'); }, [router]); return ( <div className="flex items-center justify-center min-h-[50vh]"> <p className="text-slate-500">Redirecting to AI Hub...</p> </div> ); } NOTE: Do NOT replace the existing automations/page.tsx yet — that happens in Phase 2. This file is created but not used yet. VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 2. Verify next.config.js is valid: node -e "const c = require('./apps/web/next.config.js'); console.log('next.config OK, redirects:', typeof c.redirects)" 3. Fix any failures. Report "VALIDATION PASSED" when clean.

# Phase 2: Move Automations Under AI Hub

Create the new /ai/automations route with content from the existing automations page, then replace the old page with a redirect.

## Prompt 2.1 — Create /ai/automations Page

PROMPT 2.1 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Create the new AI Hub automations page. TASK: Copy the automations page to the AI Hub route. IMPORTANT: The automations directory has this FULL file structure that must ALL be copied: automations/ page.tsx (main page — imports from ./components/playbook-card) page.test.tsx analytics/page.tsx builder/page.tsx builder/page.test.tsx components/playbook-card.tsx components/playbook-card.test.tsx components/dry-run-modal.tsx components/dry-run-modal.test.tsx new/page.tsx new/page.test.tsx STEP 1: Copy the ENTIRE automations directory structure to the AI Hub: Run: cp -r apps/web/src/app/\(protected\)/automations/ apps/web/src/app/\(protected\)/ai/automations/ This copies ALL files including components, builder, new, analytics subdirectories. STEP 2: The copied files use RELATIVE imports (e.g., ./components/playbook-card) which will work correctly since the entire directory structure was preserved. Verify no imports break by running: npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -20 STEP 2.5 — CRITICAL FIX: The copied .tsx files contain router.push('/automations'), router.push('/automations/builder'), router.push('/automations/new') calls that still point to the OLD URLs. You MUST update these in the COPIED files (under /ai/automations/), NOT the originals: Find and replace in ALL .tsx files under apps/web/src/app/(protected)/ai/automations/: router.push('/automations/builder') -> router.push('/ai/automations/builder') router.push('/automations/new') -> router.push('/ai/automations/new') router.push('/automations') -> router.push('/ai/automations') IMPORTANT: Do this ONLY for router.push() calls (frontend navigation). Do NOT change any api.get(), api.post(), api.patch(), api.del() calls — those are BACKEND API routes (e.g., api.get('/automations/rules')) and must remain unchanged. Files to update (all under apps/web/src/app/(protected)/ai/automations/): - page.tsx: lines ~165, ~173 (router.push to /builder and /new) - analytics/page.tsx: line ~68 (router.push to /automations) - new/page.tsx: lines ~148, ~166, ~440 (router.push to /automations) - builder/page.tsx: line ~468 (router.push to /automations) Also update test assertions in the COPIED test files: - new/page.test.tsx: line ~127 expect(mockPush).toHaveBeenCalledWith('/automations') -> '/ai/automations' - new/page.test.tsx: line ~149 if it asserts '/automations/rules' API call -> KEEP as-is (backend) - page.test.tsx: line ~398-420 'navigates to /automations/new' -> update description and assertion to '/ai/automations/new' STEP 3: Now replace ONLY apps/web/src/app/(protected)/automations/page.tsx with a redirect (keep all other files for now — the sub-routes like /automations/new and /automations/builder still need the original files until redirects are added): 'use client'; import { useEffect } from 'react'; import { useRouter } from 'next/navigation'; export default function AutomationsRedirectPage() { const router = useRouter(); useEffect(() => { router.replace('/ai/automations'); }, [router]); return ( <div className="flex items-center justify-center min-h-[50vh]"> <p className="text-slate-500 text-sm">Redirecting to AI Hub...</p> </div> ); } STEP 4: Replace apps/web/src/app/(protected)/automations/analytics/page.tsx with a similar redirect to '/ai/automations/analytics'. STEP 5: Replace apps/web/src/app/(protected)/automations/new/page.tsx with a redirect to '/ai/automations/new'. STEP 6: Replace apps/web/src/app/(protected)/automations/builder/page.tsx with a redirect to '/ai/automations/builder'. STEP 7: Add additional redirects in next.config.js for the sub-routes: { source: '/automations/new', destination: '/ai/automations/new', permanent: true }, { source: '/automations/builder', destination: '/ai/automations/builder', permanent: true }, { source: '/automations/:path*', destination: '/ai/automations/:path*', permanent: true }, Note: the catch-all :path* redirect should come AFTER the specific ones. STEP 8: Delete the file apps/web/src/app/(protected)/automations/redirect-notice.tsx if it exists (it was a placeholder from Phase 1). VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -40 2. Fix any TypeScript errors (likely import path issues). 3. Verify full directory copied: ls -R apps/web/src/app/\(protected\)/ai/automations/ 4. Verify the redirect page: head -5 apps/web/src/app/\(protected\)/automations/page.tsx 5. Verify sub-route redirects: head -5 apps/web/src/app/\(protected\)/automations/new/page.tsx 6. Report "VALIDATION PASSED" when clean.

## Prompt 2.2 — Create Automations Tests Under AI Hub

PROMPT 2.2 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Create tests for the new AI Hub automations page and the redirect. STEP 1: Read the FULL content of apps/web/src/app/(protected)/automations/page.test.tsx STEP 2: Create apps/web/src/app/(protected)/ai/automations/page.test.tsx — copy the test content but update: - The import path: import AutomationsPage from './page' (this stays the same since it's relative) - Keep ALL existing test mocks and assertions identical STEP 3: Update apps/web/src/app/(protected)/automations/page.test.tsx to test the redirect behavior instead: Replace the ENTIRE file content with: import { render, screen, waitFor } from '@testing-library/react'; const mockReplace = jest.fn(); jest.mock('next/navigation', () => ({ useRouter: () => ({ replace: mockReplace }), })); import AutomationsRedirectPage from './page'; describe('AutomationsRedirectPage', () => { beforeEach(() => { mockReplace.mockClear(); }); it('redirects to /ai/automations', async () => { render(<AutomationsRedirectPage />); await waitFor(() => { expect(mockReplace).toHaveBeenCalledWith('/ai/automations'); }); }); it('shows redirecting message', () => { render(<AutomationsRedirectPage />); expect(screen.getByText(/redirecting/i)).toBeInTheDocument(); }); }); VALIDATION LOOP: 1. cd apps/web && npx jest apps/web/src/app/\(protected\)/automations/page.test.tsx --no-coverage 2>&1 2. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/automations/page.test.tsx --no-coverage 2>&1 3. Fix any failures and re-run. Report "VALIDATION PASSED" when both test suites pass.

# Phase 3: Move AI Settings Into Hub

Relocate the AI settings page from /settings/ai to /ai/settings and add the guardrails panel.

## Prompt 3.1 — Create /ai/settings Page

PROMPT 3.1 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Move the AI settings page into the AI Hub. STEP 1: Read the FULL content of apps/web/src/app/(protected)/settings/ai/page.tsx (it's ~406 lines) STEP 2: Create apps/web/src/app/(protected)/ai/settings/page.tsx with the same content but with these modifications: a) Remove the "Back to Settings" link at the top (the ArrowLeft navigation). The user is now in the AI Hub context, so the layout tabs handle navigation. b) Everything else stays the same — all the settings controls, API calls, styling. STEP 3: Replace apps/web/src/app/(protected)/settings/ai/page.tsx with a redirect: 'use client'; import { useEffect } from 'react'; import { useRouter } from 'next/navigation'; export default function AISettingsRedirectPage() { const router = useRouter(); useEffect(() => { router.replace('/ai/settings'); }, [router]); return ( <div className="flex items-center justify-center min-h-[50vh]"> <p className="text-slate-500 text-sm">Redirecting to AI Hub...</p> </div> ); } STEP 4: The main settings index page (apps/web/src/app/(protected)/settings/page.tsx) uses a SettingsHub component that dynamically generates routes via settings-config.ts. The AI category in settings-config.ts has pages: ['ai', 'autonomy', 'agents'] which generates '/settings/ai' via getFirstPageForCategory(). IMPORTANT DECISION: We intentionally keep settings-config.ts as-is. The /settings/ai -> /ai/settings redirect in next.config.js handles the transition. This avoids adding special-case routing logic to getFirstPageForCategory(). The settings-config.test.ts and settings/page.test.tsx tests that assert '/settings/ai' remain CORRECT because they test the settings-config behavior, not the redirect. Do NOT modify these test files. VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -40 2. Verify new file: ls -la apps/web/src/app/\(protected\)/ai/settings/page.tsx 3. Fix any errors. Report "VALIDATION PASSED" when clean.

## Prompt 3.2 — Create AI Settings Tests

PROMPT 3.2 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Create tests for the new AI settings page and the redirect. STEP 1: Read the FULL content of apps/web/src/app/(protected)/settings/ai/page.test.tsx (it's ~144 lines) STEP 2: Create apps/web/src/app/(protected)/ai/settings/page.test.tsx — copy the test content with these changes: - Update the import to: import AISettingsPage from './page' - Remove any test that checks for the "Back to Settings" link (we removed it) - Keep ALL other tests (loading state, settings rendering, save functionality, etc.) STEP 3: Replace apps/web/src/app/(protected)/settings/ai/page.test.tsx with redirect tests: import { render, screen, waitFor } from '@testing-library/react'; const mockReplace = jest.fn(); jest.mock('next/navigation', () => ({ useRouter: () => ({ replace: mockReplace }), })); import AISettingsRedirectPage from './page'; describe('AISettingsRedirectPage', () => { beforeEach(() => { mockReplace.mockClear(); }); it('redirects to /ai/settings', async () => { render(<AISettingsRedirectPage />); await waitFor(() => { expect(mockReplace).toHaveBeenCalledWith('/ai/settings'); }); }); it('shows redirecting message', () => { render(<AISettingsRedirectPage />); expect(screen.getByText(/redirecting/i)).toBeInTheDocument(); }); }); VALIDATION LOOP: 1. cd apps/web && npx jest apps/web/src/app/\(protected\)/settings/ai/page.test.tsx --no-coverage 2>&1 2. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/settings/page.test.tsx --no-coverage 2>&1 3. Fix any failures. Report "VALIDATION PASSED" when both pass.

# Phase 4: Enhanced AI Hub Overview Dashboard

Transform the overview page from a simple 2-component layout into a value-first dashboard with business KPIs, guardrails panel, pending actions summary, and pending drafts card.

## Prompt 4.1 — Create Guardrails Panel Component

PROMPT 4.1 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Create the AI Guardrails panel component. CREATE FILE: apps/web/src/app/(protected)/ai/components/ai-guardrails.tsx This component shows active AI safety measures to build trust with the clinic manager. REQUIREMENTS: 1. 'use client' directive 2. Fetches AI settings from GET /ai/settings and AI stats from GET /ai/stats on mount 3. Uses the api client from '@/lib/api' 4. Displays a card with: - Header: Shield icon (from lucide-react) + "AI Guardrails" title + "Active" badge (green dot + text) - Grid of 4-5 safety indicators, each with an icon and label: a) Daily limit: "{stats.processedToday} / 500 used today" with a progress bar (bg-slate-200 with bg-sage-500 fill, width = processedToday/500 * 100%) b) Auto-reply window: "Replies only within 24h of last message" — static text with Clock icon c) SMS protection: "Auto-shortened to 160 characters" — static text with MessageSquare icon d) Booking safety: "Cancellations & reschedules require confirmation" — static text with ShieldCheck icon e) Channel status: Show which channels have auto-reply enabled (from settings.autoReply.channelOverrides). For each of the 6 channels, show a small colored dot (green=enabled, gray=disabled) + channel name 5. Link at bottom: "Adjust settings →" linking to /ai/settings 6. Styling: bg-white dark:bg-slate-900 rounded-2xl border border-slate-100 dark:border-slate-800 shadow-soft p-6 7. Loading state: Show a skeleton (4 horizontal bars) 8. data-testid="ai-guardrails" CREATE TEST FILE: apps/web/src/app/(protected)/ai/components/ai-guardrails.test.tsx Test: 1. Renders guardrails card with data-testid="ai-guardrails" 2. Shows daily limit with progress bar 3. Shows all static safety indicators 4. Shows channel status dots 5. Shows "Adjust settings" link pointing to /ai/settings 6. Shows skeleton during loading Mock api.get to return settings and stats data. VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 2. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/components/ai-guardrails.test.tsx --no-coverage 2>&1 3. Fix any failures. Report "VALIDATION PASSED" when clean.

## Prompt 4.2 — Create Pending Drafts Card Component

PROMPT 4.2 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Create the Pending Drafts summary card. CREATE FILE: apps/web/src/app/(protected)/ai/components/pending-drafts-card.tsx This component shows a count of pending AI drafts and links to the inbox. REQUIREMENTS: 1. 'use client' directive 2. Fetches draft count from GET /outbound?status=DRAFT&take=0 — the response includes a total or count field. If the API returns an array, use .length. If it returns { data, total }, use total. Read the existing outbound controller to determine the response shape. ACTUALLY — the simpler approach: fetch GET /outbound?status=DRAFT&take=1 and check if the response has items. Better yet, just fetch GET /outbound?status=DRAFT and count results. But to be efficient, use take=0 or a count endpoint if available. SAFEST APPROACH: Fetch GET /outbound?status=DRAFT&take=100 and use response.length as the count. This is consistent with how the app fetches data elsewhere. 3. Display a card with: - FileEdit icon (lucide-react) + "Pending AI Drafts" title - Large count number (font-serif text-3xl) - If count > 0: "drafts waiting for review" text + "Review in Inbox →" link to /inbox - If count === 0: "All caught up! No drafts pending." with a checkmark icon 4. Styling: Same card styling as ai-guardrails (bg-white rounded-2xl shadow-soft p-6) 5. data-testid="pending-drafts-card" CREATE TEST FILE: apps/web/src/app/(protected)/ai/components/pending-drafts-card.test.tsx Test: 1. Shows count when drafts exist 2. Shows "All caught up" when no drafts 3. Shows "Review in Inbox" link when count > 0 4. Shows loading skeleton VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 2. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/components/pending-drafts-card.test.tsx --no-coverage 2>&1 3. Fix failures. Report "VALIDATION PASSED" when clean.

## Prompt 4.3 — Create Value Summary KPI Row

PROMPT 4.3 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Create the value-first KPI row for the AI Hub overview. CREATE FILE: apps/web/src/app/(protected)/ai/components/ai-value-kpis.tsx REQUIREMENTS: 1. 'use client' directive 2. Fetches data from TWO existing endpoints on mount: - GET /ai/stats — returns { processedToday, autoReplied, draftsCreated, failed, dailyLimit, history: [...] } - GET /agent-runs/stats — returns { totalRuns, byAgent: [...], byStatus: [...] } 3. Displays 4 KPI cards in a responsive grid (grid-cols-2 md:grid-cols-4 gap-4): a) "Conversations Handled" — value: stats.processedToday — icon: MessageSquare — color: lavender b) "Auto-Replies Sent" — value: stats.autoReplied — icon: Zap — color: sage c) "Agent Tasks" — value: agentStats.totalRuns — icon: Bot — color: slate d) "Drafts Pending" — value: stats.draftsCreated — icon: FileEdit — color: amber (but use amber-50/amber-700 NOT red) 4. Each card: bg-white rounded-2xl shadow-soft p-5, icon in a small colored circle (w-10 h-10 rounded-xl flex items-center justify-center), large value in font-serif text-2xl font-bold, label below in text-sm text-slate-500 5. IMPORTANT: Use business-friendly labels, NOT technical ones. "Conversations Handled" not "Processed", "Auto-Replies Sent" not "Auto-Replied" 6. data-testid="ai-value-kpis" CREATE TEST FILE: apps/web/src/app/(protected)/ai/components/ai-value-kpis.test.tsx Test: 1. Renders 4 KPI cards 2. Shows correct values from mocked API data 3. Shows loading skeleton (4 card-shaped skeleton blocks) 4. Handles API error gracefully (shows 0 values, no crash) VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 2. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/components/ai-value-kpis.test.tsx --no-coverage 2>&1 3. Fix failures. Report "VALIDATION PASSED" when clean.

## Prompt 4.4 — Assemble Enhanced Overview Page

PROMPT 4.4 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Assemble the enhanced AI Hub overview page. FILE TO MODIFY: apps/web/src/app/(protected)/ai/page.tsx CURRENT STATE (exact, 16 lines): 'use client'; import { AgentDashboard } from './components/agent-dashboard'; import { AIActivityFeed } from './components/ai-activity-feed'; export default function AIOverviewPage() { return ( <div className="space-y-6" data-testid="ai-overview"> <AgentDashboard /> <AIActivityFeed /> </div> ); } REPLACE WITH: 'use client'; import { AIValueKPIs } from './components/ai-value-kpis'; import { AgentDashboard } from './components/agent-dashboard'; import { AIGuardrails } from './components/ai-guardrails'; import { PendingDraftsCard } from './components/pending-drafts-card'; import { AIActivityFeed } from './components/ai-activity-feed'; export default function AIOverviewPage() { return ( <div className="space-y-6" data-testid="ai-overview"> {/* Business Impact KPIs */} <AIValueKPIs /> {/* Two-column: Guardrails + Pending Drafts */} <div className="grid grid-cols-1 lg:grid-cols-2 gap-6"> <AIGuardrails /> <PendingDraftsCard /> </div> {/* Agent Health Grid */} <AgentDashboard /> {/* Activity Feed */} <AIActivityFeed /> </div> ); } IMPORTANT: Make sure the new components export correctly. Check each component file and ensure it uses a named export that matches the import. If the component uses "export default", change the import to use default import syntax. Be consistent. UPDATE TEST FILE: apps/web/src/app/(protected)/ai/page.test.tsx (if it exists, update it; if not, create it) Test: 1. Renders ai-overview container 2. Contains AIValueKPIs component (mock it and check render) 3. Contains AIGuardrails component 4. Contains PendingDraftsCard component 5. Contains AgentDashboard component 6. Contains AIActivityFeed component Mock all child components as simple divs with data-testid. VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 2. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/page.test --no-coverage 2>&1 3. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/ --no-coverage 2>&1 4. Fix all failures. Report "VALIDATION PASSED" when all AI tests pass.

# Phase 5: Onboarding & Empty States

Add the first-run AI setup wizard and contextual empty states for all AI Hub sub-pages.

## Prompt 5.1 — Create AI Setup Wizard

PROMPT 5.1 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Create a 3-step AI setup wizard for first-time users. CREATE FILE: apps/web/src/app/(protected)/ai/components/ai-setup-wizard.tsx REQUIREMENTS: 1. 'use client' directive 2. Shows only when: (a) AI is not yet enabled for the business, AND (b) the wizard hasn't been dismissed. Check AI enabled status by fetching GET /ai/settings — if settings.enabled is false, show wizard. Check dismissal via localStorage key 'bookingos:ai-setup-dismissed'. 3. Three steps with visual progress indicator (matching the campaign wizard pattern): Step 1: "Enable AI" — explanation text + single toggle. Text: "AI will help you respond to customers faster, fill cancelled appointment slots, and identify at-risk patients." Step 2: "Set your voice" — personality textarea with placeholder: "e.g., Friendly and professional. Always mention our 24-hour cancellation policy." Step 3: "Choose channels" — 6 channel toggles (WHATSAPP, INSTAGRAM, FACEBOOK, SMS, EMAIL, WEB_CHAT), all enabled by default 4. On completion: PATCH /ai/settings with { enabled: true, personality: ..., autoReply: { channelOverrides: {...} } }, set localStorage flag, show success toast 5. "Skip for now" link that sets localStorage flag and hides wizard without saving 6. Step indicator: circles connected by lines, current step highlighted in lavender-600, completed steps in sage-600 7. Styling: bg-white rounded-2xl shadow-soft p-8 max-w-2xl mx-auto 8. data-testid="ai-setup-wizard" CREATE TEST FILE: apps/web/src/app/(protected)/ai/components/ai-setup-wizard.test.tsx Test: 1. Shows wizard when AI is disabled and localStorage flag not set 2. Does NOT show wizard when AI is already enabled 3. Does NOT show wizard when localStorage flag is set 4. Step navigation works (Next/Back buttons) 5. Skip button sets localStorage and hides wizard 6. Completion calls PATCH /ai/settings with correct data 7. Shows success state after completion Mock: api.get, api.patch, localStorage, useToast VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 2. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/components/ai-setup-wizard.test.tsx --no-coverage 2>&1 3. Fix failures. Report "VALIDATION PASSED" when clean.

## Prompt 5.2 — Add Empty States to All AI Pages

PROMPT 5.2 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Add contextual empty states to AI Hub pages. CONTEXT: The app uses an EmptyState component from '@/components/skeleton'. Check its exact props by reading apps/web/src/components/skeleton.tsx (or wherever EmptyState is defined). It typically accepts: icon, title, description, and optionally an action button. TASK 1: Update apps/web/src/app/(protected)/ai/page.tsx - Import the AISetupWizard component - Add conditional rendering: if AI is not enabled and wizard not dismissed, show AISetupWizard INSTEAD of the dashboard. Fetch settings from GET /ai/settings to check. - Pattern: const [settings, setSettings] = useState(null); const [loading, setLoading] = useState(true); // ... fetch settings if (!loading && !settings?.enabled && !localStorage.getItem('bookingos:ai-setup-dismissed')) { return <AISetupWizard onComplete={() => { /* refetch settings */ }} />; } // ... normal dashboard TASK 2: Update apps/web/src/app/(protected)/ai/agents/page.tsx - Read the current file first - Add an empty state when ALL agents are disabled (isEnabled: false for all). Use EmptyState with: icon: Bot title: "No agents enabled yet" description: "AI agents work behind the scenes to find opportunities. We recommend starting with the Waitlist Agent." Add a CTA button that enables the WAITLIST agent via PATCH /agent-config/WAITLIST { isEnabled: true } TASK 3: Update apps/web/src/app/(protected)/ai/actions/page.tsx - Read the current file first - The page already has an empty state for no action cards. Verify it exists and has meaningful copy. If it just says "No actions" without guidance, update to: title: "No action items right now" description: "Your AI agents will create suggestions here as they identify opportunities for your business." DO NOT modify the agents or actions pages extensively — only add/improve empty states. VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 2. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/ --no-coverage 2>&1 3. Fix failures. Report "VALIDATION PASSED" when all AI tests pass.

# Phase 6: Cross-Linking & Mobile Polish

Add bidirectional navigation between Inbox and AI Hub, and polish mobile responsiveness.

## Prompt 6.1 — Add Cross-Links

PROMPT 6.1 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Add bidirectional navigation between Inbox and AI Hub. TASK 1: Add "Manage AI" link to inbox AI draft bubbles - Read apps/web/src/app/(protected)/inbox/page.tsx - Find where AI draft bubbles are rendered (look for OutboundDraft rendering, bg-indigo-50, or "AI Draft" / "Agent Draft" text) - Add a small link/icon near the AI draft bubble header: a Sparkles icon (12px) that links to /ai. Style: "text-lavender-400 hover:text-lavender-600 transition-colors". Tooltip or title="Manage AI". data-testid="manage-ai-link" - This should be subtle — a small icon, not a full button. Don't break the existing layout. TASK 2: Add cross-link from AI Hub activity feed to inbox - Read apps/web/src/app/(protected)/ai/components/ai-activity-feed.tsx - Each activity item in the feed likely shows agent run info. Add a "View" link to items that relate to conversations. If the activity item has a conversationId in its data, the View link should go to /inbox?conversation={id}. If it has an actionCardId, link to /ai/actions. - Only add links where contextually appropriate — don't add links to items without enough context. TASK 3: Add cross-link from agent cards to filtered actions - Read apps/web/src/app/(protected)/ai/agents/page.tsx - Each agent card shows the agent type. Add a "View cards" link below the performance score that links to /ai/actions?agent={agentType}. This filters actions by the specific agent. Style as a small text link: "text-sm text-lavender-600 hover:text-lavender-700" NOTE: The Actions page (/ai/actions) already likely supports filtering. Check if it reads query params for agent type filtering. If it does, the link works as-is. If it doesn't, add a simple useSearchParams() check to pre-select the agent filter. VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 2. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/ --no-coverage 2>&1 3. cd apps/web && npx jest apps/web/src/app/\(protected\)/inbox/ --no-coverage 2>&1 4. Fix failures. Report "VALIDATION PASSED" when clean.

# Phase 7: Performance Page Enhancement & Documentation

Add automation analytics to the performance page and update all documentation.

## Prompt 7.1 — Enhance Performance Page

PROMPT 7.1 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Enhance the AI Performance page. FILE TO MODIFY: apps/web/src/app/(protected)/ai/performance/page.tsx CURRENT STATE: Shows agent run statistics with KPI cards and a bar chart. CHANGES: 1. Add a tab bar at the top of the page content (below the AI Hub layout tabs): "Agent Performance" ¦ "Automation Analytics" ¦ "Combined" 2. "Agent Performance" tab shows the existing content (KPI cards + bar chart) — no changes 3. "Automation Analytics" tab: Fetch data from GET /automations/analytics/overview and GET /automations/analytics/timeline and render: - Summary cards: Active Rules, Messages Sent, Delivery Rate, Skipped (matching the pattern from the existing automations/analytics page) - Timeline area chart (reuse the Recharts pattern from the existing code) 4. "Combined" tab: Show 5 unified KPI cards: - Total AI Interactions (agent runs + AI messages processed) - Success Rate (completed agent runs / total runs) - Messages Automated (automation messages sent) - Delivery Rate (automation delivery rate) - Action Cards Created (sum of cardsCreated from agent runs) 5. Use useState for active tab, default to "Agent Performance" 6. data-testid="performance-tabs" READ the existing automations/analytics/page.tsx (now at apps/web/src/app/(protected)/ai/automations/analytics/page.tsx) to understand the data shapes and chart configurations. Reuse the same patterns. UPDATE TEST: apps/web/src/app/(protected)/ai/performance/page.test.tsx (read existing, add tests for new tabs) VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 2. cd apps/web && npx jest apps/web/src/app/\(protected\)/ai/performance/ --no-coverage 2>&1 3. Fix failures. Report "VALIDATION PASSED" when clean.

## Prompt 7.2 — Create E2E Test for AI Hub

PROMPT 7.2 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Create Playwright E2E tests for the AI Hub. READ: apps/web/e2e/fixtures.ts to understand the test setup pattern (it exports test with authenticatedPage fixture, TEST_EMAIL, TEST_PASSWORD). READ: apps/web/e2e/navigation.spec.ts to understand existing navigation test patterns. READ: apps/web/playwright.config.ts to understand the test configuration. CREATE FILE: apps/web/e2e/ai-hub.spec.ts import { test, expect } from './fixtures'; test.describe('AI Hub', () => { test('navigates to AI Hub from sidebar', async ({ authenticatedPage: page }) => { // Click AI Hub link in sidebar await page.click('a[href="/ai"]'); await expect(page.locator('[data-testid="ai-tab-bar"]')).toBeVisible(); await expect(page.locator('text=AI Hub')).toBeVisible(); }); test('displays 5 tabs in AI Hub', async ({ authenticatedPage: page }) => { await page.goto('/ai'); await expect(page.locator('[data-testid="ai-tab-overview"]')).toBeVisible(); await expect(page.locator('[data-testid="ai-tab-agents"]')).toBeVisible(); await expect(page.locator('[data-testid="ai-tab-actions"]')).toBeVisible(); await expect(page.locator('[data-testid="ai-tab-automations"]')).toBeVisible(); await expect(page.locator('[data-testid="ai-tab-performance"]')).toBeVisible(); }); test('settings gear icon links to /ai/settings', async ({ authenticatedPage: page }) => { await page.goto('/ai'); const settingsLink = page.locator('[data-testid="ai-settings-link"]'); await expect(settingsLink).toBeVisible(); await expect(settingsLink).toHaveAttribute('href', '/ai/settings'); }); test('redirects /automations to /ai/automations', async ({ authenticatedPage: page }) => { await page.goto('/automations'); await page.waitForURL('**/ai/automations'); await expect(page).toHaveURL(/\/ai\/automations/); }); test('redirects /settings/ai to /ai/settings', async ({ authenticatedPage: page }) => { await page.goto('/settings/ai'); await page.waitForURL('**/ai/settings'); await expect(page).toHaveURL(/\/ai\/settings/); }); test('AI Hub overview shows KPI cards', async ({ authenticatedPage: page }) => { await page.goto('/ai'); await expect(page.locator('[data-testid="ai-value-kpis"]')).toBeVisible(); }); test('AI Hub overview shows guardrails panel', async ({ authenticatedPage: page }) => { await page.goto('/ai'); await expect(page.locator('[data-testid="ai-guardrails"]')).toBeVisible(); }); test('agents page shows agent cards', async ({ authenticatedPage: page }) => { await page.goto('/ai/agents'); await page.waitForLoadState('networkidle'); // Should show at least one agent card await expect(page.locator('text=WAITLIST').or(page.locator('text=Waitlist'))).toBeVisible(); }); test('automations page shows playbooks tab', async ({ authenticatedPage: page }) => { await page.goto('/ai/automations'); await page.waitForLoadState('networkidle'); await expect(page.locator('text=Playbooks').first()).toBeVisible(); }); }); // Accessibility scan test.describe('AI Hub Accessibility', () => { test('AI Hub overview passes axe-core', async ({ authenticatedPage: page }) => { // Only add this test if @axe-core/playwright is available in the project // Check package.json for the dependency first await page.goto('/ai'); await page.waitForLoadState('networkidle'); // Basic accessibility check: all images have alt text, form controls have labels const imgs = await page.locator('img:not([alt])').count(); expect(imgs).toBe(0); }); }); NOTE: Adjust test selectors based on actual rendered content. If the E2E tests need a running dev server, they will be validated during CI, not locally. Just ensure the file is valid TypeScript. VALIDATION LOOP: 1. npx tsc --noEmit --project apps/web/tsconfig.json 2>&1 ¦ head -30 2. Verify file exists and is valid: node -e "require('fs').readFileSync('apps/web/e2e/ai-hub.spec.ts','utf8'); console.log('E2E spec OK')" 3. Report "VALIDATION PASSED" when clean.

## Prompt 7.3 — Update Documentation

PROMPT 7.3 — Copy and paste into Claude Code

You are working on the booking-os monorepo. Update all documentation to reflect the AI Hub migration. FILE 1: CLAUDE.md Read the full file. Make these specific changes: 1. In "Monorepo Structure" section under apps/web: Update the comment about "83 pages" to reflect the new pages (add ~4 new pages: /ai/automations, /ai/settings, /ai/automations/analytics) 2. In "Navigation Structure" section: Update the description to reflect that Automations has moved from Tools to AI & Agents section. Update the AI section description to list all 6 items: /ai, /ai/agents, /ai/actions, /ai/automations, /ai/settings, /ai/performance 3. In "Protected pages (tenant)" list: - Change "/automations" to "/ai/automations" - Change "/automations/analytics" to "/ai/automations/analytics" (or note it's merged into /ai/performance) - Add "/ai/settings" - Update the "/ai/*" entry to list all sub-pages 4. In "Admin workspace" navigation description: - Remove "Automations" from the tools overflow - Add the full AI section items 5. In "Key Documentation" table: No changes needed (docs haven't moved) FILE 2: docs/user-stories.md Read the file. Add a new section or update existing: - "AI Hub Navigation": "As a clinic manager, I can access all AI features from a single AI Hub section in the sidebar" - "AI Hub Redirects": "As a user who bookmarked /automations, I am automatically redirected to /ai/automations" - "AI Hub Onboarding": "As a new user, I see a setup wizard when I first open the AI Hub that guides me through enabling AI" - "AI Hub Guardrails": "As a clinic manager, I can see active safety measures on the AI Hub overview so I trust what AI is doing" FILE 3: apps/web/src/locales/en.json Verify all these keys exist (they should from Phase 1, but double-check): - "nav.ai_automations" - "nav.ai_settings" - "nav.ai_performance" Add any missing AI Hub related keys: - "ai.hub.title": "AI Hub" - "ai.hub.subtitle": "Manage your AI agents, automations, and intelligence" - "ai.guardrails.title": "AI Guardrails" - "ai.guardrails.active": "Active" - "ai.setup.step1_title": "Enable AI" - "ai.setup.step2_title": "Set your voice" - "ai.setup.step3_title": "Choose channels" - "ai.setup.complete": "AI is ready!" - "ai.drafts.pending": "Pending AI Drafts" - "ai.drafts.all_caught_up": "All caught up! No drafts pending." FILE 4: apps/web/src/locales/es.json Add corresponding Spanish translations for all new keys. VALIDATION LOOP: 1. Verify en.json valid: node -e "JSON.parse(require('fs').readFileSync('apps/web/src/locales/en.json','utf8')); console.log('en.json OK')" 2. Verify es.json valid: node -e "JSON.parse(require('fs').readFileSync('apps/web/src/locales/es.json','utf8')); console.log('es.json OK')" 3. Verify CLAUDE.md has no broken markdown: head -20 CLAUDE.md 4. Report "VALIDATION PASSED" when clean.

# Phase 8: Final End-to-End Validation

This is the most important prompt. It validates EVERYTHING across all 7 phases.

## Prompt 8.1 — Full Validation Suite

PROMPT 8.1 — MANDATORY FINAL VALIDATION

You are working on the booking-os monorepo. Run the COMPLETE validation suite for the AI Hub migration. Do NOT skip any step. Fix any issue you find before proceeding to the next check. ═══ STEP 1: TypeScript Compilation ═══ Run: npx tsc --noEmit --project apps/web/tsconfig.json EXPECTED: Zero errors. If there are errors, fix them ALL. ═══ STEP 2: Formatting ═══ Run: npm run format Then: npm run format:check EXPECTED: No formatting issues. Fix any that appear. ═══ STEP 3: Linting ═══ Run: npm run lint EXPECTED: No lint errors. Fix any that appear. ═══ STEP 4: ALL Unit Tests ═══ Run: npm test EXPECTED: All tests pass. If any fail, read the error carefully, fix it, and re-run. ═══ STEP 5: AI-Specific Tests ═══ Run: cd apps/web && npx jest --testPathPattern="ai/" --no-coverage --verbose 2>&1 EXPECTED: All AI Hub tests pass. List every test file that ran. ═══ STEP 6: Redirect Tests ═══ Run: cd apps/web && npx jest --testPathPattern="automations/page.test¦settings/ai/page.test" --no-coverage 2>&1 EXPECTED: Redirect tests pass for both /automations and /settings/ai. ═══ STEP 7: Navigation Config + Shell Tests ═══ Run: cd apps/web && npx jest --testPathPattern="nav-config¦mode-config¦shell.test" --no-coverage 2>&1 EXPECTED: All pass. mode-config tests should NOT reference /automations in tools. shell.test mock should NOT have /automations in tools. ═══ STEP 8: File Structure Verification ═══ Run these commands and verify each file exists: ls -la apps/web/src/app/\(protected\)/ai/layout.tsx ls -la apps/web/src/app/\(protected\)/ai/page.tsx ls -la apps/web/src/app/\(protected\)/ai/agents/page.tsx ls -la apps/web/src/app/\(protected\)/ai/actions/page.tsx ls -la apps/web/src/app/\(protected\)/ai/automations/page.tsx ls -la apps/web/src/app/\(protected\)/ai/settings/page.tsx ls -la apps/web/src/app/\(protected\)/ai/performance/page.tsx ls -la apps/web/src/app/\(protected\)/ai/components/ai-guardrails.tsx ls -la apps/web/src/app/\(protected\)/ai/components/pending-drafts-card.tsx ls -la apps/web/src/app/\(protected\)/ai/components/ai-value-kpis.tsx ls -la apps/web/src/app/\(protected\)/ai/components/ai-setup-wizard.tsx ls -la apps/web/e2e/ai-hub.spec.ts EXPECTED: All 12 files exist. ═══ STEP 9: Redirect Pages Verification ═══ Verify the old routes now contain redirect logic: head -10 apps/web/src/app/\(protected\)/automations/page.tsx head -10 apps/web/src/app/\(protected\)/settings/ai/page.tsx EXPECTED: Both should contain useRouter().replace() with the new AI Hub paths. ═══ STEP 10: Navigation Config Verification ═══ Run: node -e " const fs = require('fs'); const content = fs.readFileSync('apps/web/src/lib/mode-config.ts', 'utf8'); const hasOldAutomations = content.includes("'/automations'") && !content.includes("'/ai/automations'"); const hasAiAutomations = content.includes("'/ai/automations'"); console.log('Old /automations in tools:', hasOldAutomations ? 'FAIL - still there' : 'OK - removed'); console.log('/ai/automations in aiAgents:', hasAiAutomations ? 'OK' : 'FAIL - missing'); " EXPECTED: Old automations removed from tools, /ai/automations present in aiAgents. ═══ STEP 10B: Router.push Verification ═══ Run: grep -r "router.push('/automations" apps/web/src/app/\(protected\)/ai/automations/ 2>&1 EXPECTED: ZERO matches. All router.push calls in the copied AI automations files should use '/ai/automations' paths. If any are found, fix them (change to '/ai/automations...' equivalent). Do NOT change api.get/post/patch/del calls. ═══ STEP 10C: Cross-Reference Verification ═══ Run: grep -rn "href.*'/automations'" apps/web/src/app/\(protected\)/marketing/page.tsx apps/web/src/components/demo-tour/tour-steps.ts apps/web/src/components/shell.tsx apps/web/src/components/help-button.tsx 2>&1 EXPECTED: ZERO matches. All these files should reference '/ai/automations' now. If any old '/automations' references remain, fix them. ═══ STEP 11: JSON Validation ═══ Run: node -e "JSON.parse(require('fs').readFileSync('apps/web/src/locales/en.json','utf8')); console.log('en.json OK')" Run: node -e "JSON.parse(require('fs').readFileSync('apps/web/src/locales/es.json','utf8')); console.log('es.json OK')" EXPECTED: Both valid. ═══ STEP 12: next.config.js Redirects ═══ Run: node -e " const config = require('./apps/web/next.config.js'); if (typeof config.redirects === 'function') { config.redirects().then(r => { const aiRedirects = r.filter(x => x.destination.startsWith('/ai/')); console.log('AI redirects found:', aiRedirects.length); aiRedirects.forEach(x => console.log(x.source, '->', x.destination)); if (aiRedirects.length >= 3) console.log('OK'); else console.log('FAIL - expected at least 3 AI redirects'); }); } else { console.log('FAIL - no redirects function'); } " EXPECTED: At least 3 AI redirects (/automations, /automations/analytics, /settings/ai). ═══ FINAL REPORT ═══ After ALL 12 steps pass, output a summary: - Total files created: X - Total files modified: X - Total test files: X - All TypeScript: PASS - All formatting: PASS - All lint: PASS - All tests: PASS - Navigation: VERIFIED - Redirects: VERIFIED - Documentation: UPDATED Report "ALL VALIDATIONS PASSED — AI Hub migration is complete." or list remaining issues.

# Quick Reference: Execution Order

| Phase | Prompt | What It Does | Depends On | Effort |
| --- | --- | --- | --- | --- |
| 1 | 1.1 | Update AI layout (5 tabs + gear icon) | None | 30-45 min |
| 1 | 1.2 | Update nav-config and mode-config | 1.1 | 20-30 min |
| 1 | 1.3 | Add next.config.js redirects | None | 10-15 min |
| 2 | 2.1 | Create /ai/automations page | Phase 1 | 20-30 min |
| 2 | 2.2 | Create automations tests | 2.1 | 15-20 min |
| 3 | 3.1 | Create /ai/settings page | Phase 1 | 20-30 min |
| 3 | 3.2 | Create settings tests | 3.1 | 15-20 min |
| 4 | 4.1 | Create guardrails panel component | Phase 1 | 30-40 min |
| 4 | 4.2 | Create pending drafts card | Phase 1 | 20-30 min |
| 4 | 4.3 | Create value KPI row | Phase 1 | 25-35 min |
| 4 | 4.4 | Assemble enhanced overview | 4.1-4.3 | 15-20 min |
| 5 | 5.1 | Create AI setup wizard | Phase 3 | 40-50 min |
| 5 | 5.2 | Add empty states | 5.1 | 20-30 min |
| 6 | 6.1 | Add cross-links (inbox ↔ AI Hub) | Phase 4 | 30-40 min |
| 7 | 7.1 | Enhance performance page | Phase 2 | 30-40 min |
| 7 | 7.2 | Create E2E tests | All phases | 20-30 min |
| 7 | 7.3 | Update documentation | All phases | 20-30 min |
| 8 | 8.1 | FINAL VALIDATION (mandatory) | All phases | 30-45 min |

Total prompts: 18 (including final validation)

Estimated total execution time: 7-9 hours across multiple sessions

Parallelizable: Phases 2+3 can run in parallel after Phase 1. Phase 4 prompts 4.1-4.3 can run in parallel.