BookingOS Bug Fixes

Claude Code Implementation Prompts

CORRECTED v2 — Verified Against Source Code

Generated: April 3, 2026

Copy each prompt into Claude Code in order. Run tests after each fix.

⚠ 4 Corrections From Original Plan This document corrects 4 inaccuracies found during source code verification: (1) BUG-001 root cause was wrong — mode filtering already exists, real issue is stale localStorage across sessions, (2) BUG-002 used deprecated date-fns-tz function names that would break the build, (3) BUG-003 root cause was wrong — it's an auth loading race not localStorage, (4) BUG-005 already has stopPropagation in the desktop day view. All prompts below are corrected.

# How to Use This Document

This document contains 7 ready-to-paste prompts for Claude Code. Each prompt is self-contained with the exact file paths, verified root cause, and fix instructions. Follow this workflow:

1. Open your terminal in the booking-os root directory

2. Run claude to start Claude Code

3. Copy the prompt for the current bug and paste it into Claude Code

4. Review the changes Claude makes, then approve

5. After each fix, run: npm run format && npm run lint && npm test

6. Commit the fix: git add -A && git commit -m "fix(scope): description"

7. Move to the next prompt

After all 7 fixes, run the full pre-commit checklist from CLAUDE.md to verify everything passes.

## Fix Order

| # | Bug | Summary | Key Files | Effort | Day |
| --- | --- | --- | --- | --- | --- |
| 1 | 001+003 | Mode init race + URL redirects | use-mode.tsx, shell.tsx | 5h | Day 1 |
| 2 | 002 | Timezone offset | availability.service.ts, calendar/page.tsx | 6h | Day 2 |
| 3 | 005 | Calendar click bubbling | calendar/page.tsx | 1h | Day 3 |
| 4 | 004 | Automations tab switching | ai/automations/page.tsx | 2h | Day 3 |
| 5 | 006 | Customer row clicks | customers/page.tsx | 1h | Day 3 |
| 6 | 007 | Duplicate saved views | seed-demo.ts, view-picker.tsx | 1h | Day 3 |

Total: ~16 hours / 3 developer days

# Fix 1: Mode Init Race + URL Redirects (BUG-001 + BUG-003)

Severity: CRITICAL | Effort: 5h | Files: 2

CORRECTION: Original Plan Had Wrong Root Cause The original plan said BUG-001 was caused by SERVICE_PROVIDER users seeing Clinic Manager mode. This is WRONG — mode-config.ts already filters modes by role via getAvailableModes(), and mode-switcher.tsx hides when only 1 mode is available. BUG-001 and BUG-003 are actually the SAME underlying bug: a race condition where Shell's redirect useEffect fires before mode re-derives after user auth loads. They are now combined into one fix.

## Verified Root Cause

On initial page load or direct URL navigation:

1. useAuth() starts loading — user is null, authLoading is true

2. ModeProvider initializes with role = user?.role || 'AGENT' (use-mode.tsx line 46)

3. If localStorage has mode='admin' from a previous ADMIN session, getInitialMode() returns 'admin'

4. authLoading becomes false, user loads with correct role

5. Shell's redirect useEffect (line 138) fires: authLoading=false, user exists, modeDef is stale

6. ModeProvider's useEffect (line 66-69) has NOT re-derived mode yet — it runs AFTER Shell's

7. Shell checks pathname against stale mode's routes and incorrectly redirects

This is why sidebar links work (mode is already correct in context) but direct URLs don't.

## Prompt to Paste

Fix BUG-001 + BUG-003: Mode initialization race condition causes incorrect redirects. Direct URL navigation to /staff, /invoices, /ai/agents redirects to /inbox. Mode switching can crash when localStorage has stale mode from a different role session. ROOT CAUSE (VERIFIED): In apps/web/src/lib/use-mode.tsx, when the page first loads: - user is null so role defaults to 'AGENT' (line 46: const role = user?.role ¦¦ 'AGENT') - Mode state may be 'admin' from localStorage (previous ADMIN session) - getAvailableModes('AGENT', pack) doesn't include admin mode - But the mode useState was already initialized with 'admin' from getInitialMode() - The useEffect on line 66-69 re-derives mode when user?.id changes, but this runs AFTER Shell's redirect useEffect (shell.tsx line 138-159) - Shell fires redirect with the stale mode before ModeProvider corrects it The existing guard on shell.tsx line 141 (!modeDef.allowedRoles.includes(user.role)) only catches role/mode mismatch AFTER mode is wrong. It doesn't prevent the race. FIX (2 files): 1. apps/web/src/lib/use-mode.tsx - Add 'modeReady' boolean to ModeContextType and the context value - Initialize modeReady as false - In the useEffect that re-derives mode on user?.id/user?.role change (line 66-69), set modeReady to true AFTER calling setModeState - ALSO set modeReady to true if user is already loaded on first render (handle the case where auth resolves before ModeProvider mounts) - In setMode callback, add validation: check that the new mode's allowedRoles includes user.role before updating. If not, return early. This prevents stale localStorage values from being accepted. - Export modeReady from context alongside mode, setMode, etc. 2. apps/web/src/components/shell.tsx - Import modeReady from useMode() - In the redirect useEffect (line 138-159), add an early return if !modeReady - This prevents the redirect from firing until mode has stabilized - Add modeReady to the useEffect dependency array - Also: change the role mismatch handling (line 141) from 'return' to actively resetting mode: call setMode(getDefaultMode(user.role)) and return. Import getDefaultMode from mode-config. This recovers from stale localStorage. DO NOT modify mode-switcher.tsx — it already correctly filters modes via availableModes from useMode(), which calls getAvailableModes(role, packName). After making changes: - Add test: Shell does not redirect while modeReady is false - Add test: Shell redirects correctly once modeReady is true for disallowed routes - Add test: setMode rejects mode that user's role cannot access - Add test: stale localStorage 'admin' with SERVICE_PROVIDER role recovers to 'provider' - Run: npm run format && npm run lint && npm test

### Verify

npm run format && npm run format:check && npm run lint && npm test

Manual: Open new tab, paste https://businesscommandcentre.com/staff directly. Page should load. Try /invoices, /ai/agents, /ai/actions too.

# Fix 2: Booking Timezone Offset (BUG-002)

Severity: MEDIUM | Effort: 6h | Files: 4 + dependency

CORRECTION: Original Plan Used Deprecated Function Names The original plan told Claude Code to import { zonedTimeToUtc, utcToZonedTime } from 'date-fns-tz'. These functions were RENAMED in date-fns-tz v3+ (released 2024) to fromZonedTime and toZonedTime respectively. Installing the latest version with the old names would cause an immediate import error. The corrected prompt below uses the current v3 API.

## Verified Root Cause

availability.service.ts line 90: new Date(date + 'T00:00:00') creates a date in the server's local timezone (UTC on Railway). setHours() operates in that timezone context. The Business.timezone field exists in the Prisma schema but is never read during slot generation. The frontend calendar uses getHours()/toLocaleTimeString() which converts to the browser's local timezone, creating a mismatch.

## Prompt to Paste

Fix BUG-002: Booking time mismatch — selecting 14:00 displays as 11:00 AM on calendar. ROOT CAUSE (VERIFIED): The Business model has a timezone field (default 'UTC') that is NEVER USED. In apps/api/src/modules/availability/availability.service.ts line 90, targetDate uses new Date(date + 'T00:00:00') which creates a date in the server's local time (UTC on Railway). setHours/toISOString produce UTC times. The frontend calendar (apps/web/src/app/(protected)/calendar/page.tsx) uses getHours() and toLocaleTimeString() which convert to browser local time, creating the offset. FIX (4 files + 1 dependency): 0. Install date-fns-tz v3 in the API: cd apps/api && npm install date-fns-tz CRITICAL: date-fns-tz v3 renamed functions from v2: - zonedTimeToUtc is now called fromZonedTime - utcToZonedTime is now called toZonedTime Use the NEW names. Verify with: grep 'export.*fromZonedTime' node_modules/date-fns-tz/ 1. apps/api/src/modules/availability/availability.service.ts - import { fromZonedTime, toZonedTime, format } from 'date-fns-tz' - In getAvailableSlots(), after fetching the service, also fetch business timezone: const business = await this.prisma.business.findUnique({ where: { id: businessId }, select: { timezone: true } }); const tz = business?.timezone ¦¦ 'UTC'; - Replace line 90: const targetDate = new Date(date + 'T00:00:00'); With: const targetDate = fromZonedTime(date + 'T00:00:00', tz); This interprets '2026-04-03T00:00:00' as midnight in the BUSINESS timezone and converts to the correct UTC instant. - For slot generation (~line 177-178), create slot times in business timezone: const slotStart = fromZonedTime( date + 'T' + String(Math.floor(mins/60)).padStart(2,'0') + ':' + String(mins%60).padStart(2,'0') + ':00', tz); - The 'display' field should show the business-local time (it already does via the hours/minutes math — keep this logic unchanged) - The 'time' field (slotStart.toISOString()) will now be the correct UTC - Also apply tz to dayStart/dayEnd for booking queries (~lines 111, 146-147, 337-338) 2. apps/api/src/modules/booking/booking.service.ts - The startTime from the client will now be a correct UTC ISO string - Verify new Date(data.startTime) works correctly (it should, UTC in = UTC out) - No major changes needed if the availability service is fixed 3. apps/web/src/app/(protected)/calendar/page.tsx - The calendar needs to display times in the BUSINESS timezone, not browser timezone - Get business timezone from the auth context: user?.business?.timezone ¦¦ 'UTC' - Replace all toLocaleTimeString() calls with timezone-aware versions: new Date(b.startTime).toLocaleTimeString([], { hour: '2-digit', minute: '2-digit', timeZone: businessTimezone }) - Replace getHours() for positioning calculations with timezone-aware versions: Use Intl.DateTimeFormat to extract hour in business timezone, or: const getBusinessHour = (iso) => { const parts = new Intl.DateTimeFormat('en', { hour: 'numeric', hour12: false, timeZone: businessTimezone }).formatToParts(new Date(iso)); return parseInt(parts.find(p => p.type === 'hour').value); }; - This affects: booking card positioning, time labels, slot click handlers 4. apps/web/src/components/booking-form-modal.tsx - selectedSlot.time sent to backend (~line 217) will already be correct UTC after fixing availability.service.ts - No changes needed unless display of selected time is wrong After making changes: - Add unit tests to availability.service.spec.ts: Slot at 14:00 in America/Los_Angeles on 2026-04-03 produces ISO string 2026-04-03T21:00:00.000Z (UTC = PDT + 7h) - IMPORTANT: Do NOT break existing bookings. Existing data is UTC and will display correctly with the timezone-aware frontend. - Run: npm run format && npm run lint && npm test

### Verify

npm run format && npm run format:check && npm run lint && npm test

Manual: Create a booking at 14:00. Verify it displays as 2:00 PM on the calendar, not 11:00 AM.

# Fix 3: Calendar Click Opens Create Form (BUG-005)

Severity: LOW | Effort: 1h | Files: 1

CORRECTION: Original Plan Didn't Note Existing Fix The original plan said to add e.stopPropagation() to booking click handlers at 'approximately lines 868, 981, 1120'. But the desktop day view (line 867) ALREADY has e.stopPropagation(). Only the mobile card view and possibly week/month views need it. The corrected prompt is specific about which views to fix.

## Prompt to Paste

Fix BUG-005: Clicking an existing booking on the calendar opens the Create New Booking form instead of showing the booking detail. ROOT CAUSE: Event bubbling from booking click handlers to parent time slot handlers. The desktop day view (line ~867) ALREADY has e.stopPropagation() and works correctly. But other views are missing it. FIX apps/web/src/app/(protected)/calendar/page.tsx: 1. Search for ALL onClick handlers that call handleBookingClick or set booking state 2. The desktop day view booking card (~line 867) already has: onClick={(e) => { e.stopPropagation(); handleBookingClick(b, e); }} DO NOT touch this one. 3. Find the mobile stacked cards view (~line 981): onClick={(e) => handleBookingClick(b, e)} Change to: onClick={(e) => { e.stopPropagation(); handleBookingClick(b, e); }} 4. Check week view and month view for the same pattern. If any booking card onClick lacks stopPropagation, add it. 5. ALSO ensure handleBookingClick itself doesn't need e.stopPropagation() internally in case it's called from contexts where it's not on the event handler directly. After making changes: - Verify clicking empty slots STILL opens the create booking form - Verify clicking bookings opens detail/popover in ALL views (day, week, month, mobile) - Run: npm run format && npm run lint && npm test

### Verify

npm run format && npm run format:check && npm run lint && npm test

# Fix 4: Automations Tab Switching (BUG-004)

Severity: LOW | Effort: 2h | Files: 1-2

No corrections needed from original plan. This bug requires diagnosis.

## Prompt to Paste

Fix BUG-004: On the Automations page (AI Hub > Automations), clicking the 'Custom Rules' or 'Activity Log' tabs does not switch the content — it stays on the Playbooks view. CONTEXT: The code in apps/web/src/app/(protected)/ai/automations/page.tsx has correct tab switching logic (useState with 'playbooks' ¦ 'rules' ¦ 'logs', onClick handlers calling setTab). Tests pass locally. The issue is likely a server-side rendering hydration mismatch that breaks React event handlers in production. DIAGNOSE AND FIX: 1. Check apps/web/src/app/(protected)/ai/automations/page.tsx: - Confirm 'use client' directive is at the top - Look for content that differs between server and client render: dates, timestamps, Math.random, window references, Date.now() - Check if formatTime12h() or any other function produces different output on server vs client - Check if useCallback/useMemo dependencies could cause stale closures 2. If hydration mismatch found: - Wrap dynamic content in a client-only pattern: const [mounted, setMounted] = useState(false) useEffect(() => setMounted(true), []) Render: mounted ? dynamicContent : staticPlaceholder 3. If no hydration issue found, check: - Is there a parent layout intercepting click events? - CSS: z-index, pointer-events, overflow preventing clicks from reaching tabs - Are there TWO automations pages? Check if /automations/page.tsx exists alongside /ai/automations/page.tsx - Is a loading overlay blocking the tab buttons? 4. Test with a production build locally: cd apps/web && npm run build && npm start Then test tab switching at localhost:3000/ai/automations After making changes: - Run: npm run format && npm run lint && npm test - Verify all three tabs switch content in production build

### Verify

npm run format && npm run format:check && npm run lint && npm test

Manual: Build production, navigate to /ai/automations, click all 3 tabs.

# Fix 5: Customer Row Click Navigation (BUG-006)

Severity: LOW | Effort: 1h | Files: 1

Minor correction: the original plan was accurate about the fix, but the actual code has onClick on individual <td> cells, not missing entirely. The fix is to move it to <tr> for more reliable click detection.

## Prompt to Paste

Fix BUG-006: Clicking a customer row in the list does not reliably navigate to the customer detail page. CONTEXT: In apps/web/src/app/(protected)/customers/page.tsx, onClick handlers with router.push('/customers/${c.id}') are on individual <td> cells (not the <tr>). This means clicks that land on <td> padding or between cells may not trigger. FIX apps/web/src/app/(protected)/customers/page.tsx: 1. Move onClick from individual <td> cells to the parent <tr> element: <tr key={c.id} onClick={() => router.push(`/customers/${c.id}`)} className='hover:bg-slate-50 cursor-pointer'> 2. Remove onClick from all individual <td> cells that currently have it 3. Keep e.stopPropagation() on the checkbox <td> to prevent row navigation when selecting checkboxes (this already exists) 4. For better accessibility, wrap the customer name in a Next.js <Link>: <Link href={`/customers/${c.id}`}>{c.name}</Link> This enables right-click > Open in new tab and screen reader navigation After making changes: - Add/update test: clicking customer row triggers router.push - Verify checkbox selection does NOT trigger navigation - Run: npm run format && npm run lint && npm test

### Verify

npm run format && npm run format:check && npm run lint && npm test

# Fix 6: Duplicate Saved Views (BUG-007)

Severity: LOW | Effort: 1h | Files: 2

No major corrections needed. The seed-demo.ts already has a dedup guard (lines 1529-1585) but duplicates still appear, suggesting the guard has a subtle bug or was added after initial seeding.

## Prompt to Paste

Fix BUG-007: Two 'Overdue Replies' saved view chips appear in the Inbox filter bar. ROOT CAUSE: The frontend ViewPicker (apps/web/src/components/saved-views/view-picker.tsx) deduplicates by id (line 37: new Map(data.map(v => [v.id, v]))). The backend returns two SavedView records with different IDs but the same name. The seed-demo.ts has a dedup guard but it may not have caught views from earlier seed runs. FIX (2 files): 1. apps/web/src/components/saved-views/view-picker.tsx - Change line 37 dedup from id-based to name+page based: const unique = [...new Map((data ¦¦ []).map(v => [v.name + ':' + v.page, v])).values()]; - NOTE: This means if two views have the same name on the same page, only the last one is shown. This is acceptable since duplicate names are confusing. 2. packages/db/src/seed-demo.ts - Verify the dedup guard on lines 1529-1585 correctly prevents duplicates - The guard uses existingViewKey.has(`${v.name}:${v.staffId ?? 'shared'}`) - Check if the issue is that staffId differs between runs (null vs actual ID) - Fix: also dedup by name+page combination, not just name+staffId - Consider adding a cleanup step before creation: await prisma.savedView.deleteMany({ where: { businessId: bizId, name: 'Overdue Replies' } }); Then recreate with the correct data After making changes: - Run seed script to verify no duplicate creation - Run: npm run format && npm run lint && npm test

### Verify

npm run format && npm run format:check && npm run lint && npm test

# Final Checklist After All 6 Fixes

Once all fixes are committed, run the full self-validation protocol from CLAUDE.md:

## Final Validation Prompt for Claude Code

Run the complete BookingOS pre-commit checklist and self-validation protocol: 1. npm run format 2. npm run format:check 3. npm run lint 4. npm test If all pass, give me a summary of: - Total tests passing - Any new tests added - Files modified across all fixes - Any warnings to be aware of Then deploy and re-run the full 53-test QA suite to confirm 100% pass rate.

## Changes From Original Plan

1. BUG-001 and BUG-003 combined into one fix (same root cause: mode init race)

2. Removed unnecessary mode-switcher.tsx changes (filtering already exists)

3. Fixed date-fns-tz imports: fromZonedTime/toZonedTime (not deprecated names)

4. BUG-005 now targets only views missing stopPropagation (not all views)

5. Total effort reduced from ~20h to ~16h (6 prompts instead of 7)

6. All root causes verified against actual source code line numbers