Referral Feature

Implementation Plan

Complete the referral credit pipeline, relocate under Marketing hub,

and add credit redemption at checkout.

BookingOS  |  March 2026  |  5 Implementation Prompts  |  v2 (validated)

# Validation Review — Issues Found

This v2 plan was re-validated against the actual codebase. Three issues were found and corrected from the v1 plan:

Issue 1 — Frontend/Backend field name mismatch (CRITICAL)

The booking page (book/[slug]/page.tsx line 360) sends { referralCode: "ABC123" } but the backend (public-booking.controller.ts line 190) expects { ref?: string }. Because body.ref is always undefined, even the existing customFields.referralSource is never set, and the booking source is always PORTAL instead of REFERRAL. The v1 plan built Prompt 1 on top of body.ref — which would never fire. Fixed: Prompt 1 now explicitly calls out both the field name mismatch and the missing pipeline call.

Issue 2 — Credit redemption at public checkout is infeasible (UX)

The public booking page is unauthenticated. The customer is only identified server-side during booking submission (findOrCreateByPhone). There is no way to look up credits before the form is submitted without adding a pre-identification step. Additionally, credits are issued only after the first booking is COMPLETED, so referred customers have zero credits at their first booking anyway. Fixed: Prompt 3 now targets the authenticated customer portal (/portal/[slug]) for credit redemption, plus an optional phone-based credit lookup on the public page for returning customers.

Issue 3 — Route guard for /marketing/referrals is already covered

The shell route guard (shell.tsx line 155) uses startsWith(p + '/') matching. Since /marketing is already in admin tools sections, /marketing/referrals is automatically allowed. No explicit route guard change needed in Prompt 2 — confirmed correct.

# 1. Current State Assessment

The referral feature has significant backend infrastructure already built, but two critical bugs prevent it from working: a field name mismatch AND a missing service call.

| Component | Location | Status | Issue |
| --- | --- | --- | --- |
| Referral Settings UI | /settings/referral | Complete | Works but wrong location |
| Settings API (CRUD) | referral.controller.ts | Complete | None |
| Referral Code Generation | referral.service.ts | Complete | None |
| Referral Link Builder | referral.service.ts | Complete | None |
| Public Code Validation | referral-public.controller | Complete | None |
| Booking Page ?ref= Banner | book/[slug]/page.tsx | Complete | None |
| Booking page → API payload | book/[slug]/page.tsx:360 | BROKEN | Sends {referralCode} but API expects {ref} |
| createPendingReferral() | referral.service.ts | Complete | Never called |
| Public Booking Integration | public-booking.controller | BROKEN | Reads body.ref (always undefined), never creates pending referral |
| completeReferral() | referral.service.ts | Partial | Works but finds no PENDING record |
| Credit Issuance | credit.service.ts | Complete | Never reached |
| Credit Redemption API | credit.service.ts:59 | Complete | redeemCredit() exists, no endpoint |
| Credit Redemption UI | N/A | Missing | No UI anywhere for applying credits |
| Marketing Hub Integration | /marketing | Partial | Card links to /settings/referral |
| Portal Referral Page | portal/[slug]/referrals | Complete | None |
| Customer Detail Referral Section | customers/[id] | Complete | Shows $0 (no credits issued) |

Root Cause (two bugs):

Bug 1: Frontend sends { referralCode: ref } but backend destructures { ref?: string }, so body.ref is always undefined. The referral source is never stored, booking source is always PORTAL.

Bug 2: Even if the field name matched, PublicBookingController never calls referralService.createPendingReferral(), so completeReferral() always finds zero PENDING records and silently exits.

# 2. Expected End-to-End Flow

Once all prompts are implemented, the referral flow should work as follows:

| # | Step | Actor | System Action |
| --- | --- | --- | --- |
| 1 | Business enables referral program | Admin at /marketing/referrals | Saves to packConfig.referral |
| 2 | Existing customer gets referral link | Portal or Customer Detail page | getOrCreateReferralCode() |
| 3 | Customer shares link with friend | Copy/Share button | Link contains ?ref=CODE |
| 4 | Friend opens booking page | Public booking page | trackReferralClick() validates code, shows banner |
| 5 | Friend completes booking | Public booking form | Backend reads ref, calls createPendingReferral() |
| 6 | Business completes the appointment | Staff marks booking COMPLETED | completeReferral() fires |
| 7 | Credits issued to both parties | Automatic | issueCredit() x2 (referrer + referee) |
| 8 | Customer books again via portal | Customer portal booking | Shows credit balance, apply toggle |
| 9 | Credit deducted from booking | Booking submission | redeemCredit() reduces balance, CreditRedemption created |
| 10 | Credits expire if unused | Daily cron | expireCredits() zeros remaining |

# 3. Implementation Prompts

Execute these prompts in order. Each prompt is self-contained with all changes required, verification steps, and the expected commit message.

## Prompt 1: Fix Referral Credit Pipeline (CRITICAL)

Priority: P0  |  Estimated effort: Small  |  Risk: High (two broken features)

Problems (two bugs):

Bug A: Frontend (book/[slug]/page.tsx line 360) sends { referralCode: ref } but the backend (public-booking.controller.ts line 190) destructures { ref?: string }. body.ref is always undefined, so customFields.referralSource is never set and booking source is always PORTAL.

Bug B: Even if body.ref worked, PublicBookingController never calls referralService.createPendingReferral(), breaking the entire credit issuance chain.

Changes Required:

Backend (apps/api/src/modules/public-booking/):

1. In public-booking.module.ts, add ReferralModule to imports:

import { ReferralModule } from '../referral/referral.module';

imports: [ConfigModule, AvailabilityModule, CustomerModule,

BookingModule, WaitlistModule, ReferralModule],

2. In public-booking.controller.ts, inject ReferralService:

import { ReferralService } from '../referral/referral.service';

// In constructor:

private referralService: ReferralService,

3. Fix the field name mismatch. Change the body type (line 190):

ref?: string;  // REMOVE this line

referralCode?: string;  // ADD this line

4. Update ALL references from body.ref to body.referralCode:

// Line 219: change body.ref to body.referralCode

if (body.referralCode) customFields.referralSource = body.referralCode;

// Line 227: change body.ref to body.referralCode

source: body.referralCode ? 'REFERRAL' : 'PORTAL',

5. After the booking is created (after line 228), add the pending referral creation:

// Create pending referral for credit tracking

if (body.referralCode) {

this.referralService

.createPendingReferral(body.referralCode, customer.id, business.id)

.catch((err) =>

this.logger.warn(

`Referral creation failed for booking ${booking.id}: ${err.message}`

),

);

}

⚠ The .catch() is critical — createPendingReferral() throws BadRequestException for self-referral, max cap reached, duplicate referral, invalid code, AND for non-AESTHETIC/WELLNESS verticals (via assertReferralVertical). None of these should prevent the booking from succeeding.

6. Do NOT change the frontend. The frontend already sends { referralCode } correctly (line 360 of book/[slug]/page.tsx). The backend is the one that needs fixing.

7. Update public-booking.controller.spec.ts with test cases:

a. Successful booking with referralCode: verify createPendingReferral called

b. Booking without referralCode: verify createPendingReferral NOT called

c. Self-referral: verify booking still succeeds, createPendingReferral error caught

d. Invalid code: verify booking still succeeds, error caught

e. Non-AESTHETIC vertical: verify booking still succeeds, assertReferralVertical error caught

Verification:

- Book via /book/slug?ref=VALIDCODE as a new customer

- Verify the booking has source: REFERRAL (not PORTAL)

- Verify customFields.referralSource is set to the code

- Check CustomerReferral table for PENDING record

- Mark booking COMPLETED and verify credits appear in CustomerCredit table for BOTH referrer and referee

- Test with invalid code: booking succeeds, no PENDING referral created

- Test self-referral: booking succeeds, no PENDING referral created

- Test non-AESTHETIC/WELLNESS business: booking succeeds, referral silently skipped

Commit:

fix(referral): fix field name mismatch and connect createPendingReferral

Two bugs: (1) Frontend sent {referralCode} but backend read {ref},

so referral source was never stored and source was always PORTAL.

(2) createPendingReferral() was never called, so completeReferral()

always found nothing and credits were never issued. Now reads

body.referralCode and calls createPendingReferral() with non-blocking

error handling.

## Prompt 2: Move Referral Page to /marketing/referrals

Priority: P1  |  Estimated effort: Medium  |  Risk: Low (route change)

Problem:

The referral settings page lives at /settings/referral but logically belongs under the Marketing hub at /marketing/referrals.

Changes Required:

1. Move apps/web/src/app/(protected)/settings/referral/page.tsx to apps/web/src/app/(protected)/marketing/referrals/page.tsx

2. Update the breadcrumb in the moved file: change the Link href from /marketing to /marketing (currently points to /marketing — verify this is correct)

3. Update Marketing hub page (apps/web/src/app/(protected)/marketing/page.tsx line 40): change referral card href from /settings/referral to /marketing/referrals

4. Create a redirect at the OLD path: apps/web/src/app/(protected)/settings/referral/page.tsx:

'use client';

import { useEffect } from 'react';

import { useRouter } from 'next/navigation';

export default function ReferralRedirect() {

const router = useRouter();

useEffect(() => { router.replace('/marketing/referrals'); }, [router]);

return null;

}

⚠ No mode-config.ts changes needed. The shell route guard uses startsWith matching: /marketing is in admin tools, so /marketing/referrals is already allowed. The route guard check (shell.tsx line 155) does: [...allowed].some((p) => pathname.startsWith(p + '/')) — so /marketing/referrals matches /marketing/. Do NOT add /marketing/referrals as a separate entry.

5. Search for any other references to /settings/referral and update them (check nav-config.ts, locales/*.json, any tests)

6. Update locales/en.json and locales/es.json: add nav.referrals key if missing

Verification:

- Navigate to /marketing and click the Referrals card — opens /marketing/referrals

- Navigate to /settings/referral directly — redirects to /marketing/referrals

- Breadcrumb shows Marketing > Referrals

- No route guard redirect (should NOT bounce to /dashboard)

- All tests pass (npm test)

Commit:

refactor(referral): move referral settings to /marketing/referrals

Relocates the referral configuration page from /settings/referral

to /marketing/referrals to group all growth tools under Marketing.

Adds a redirect from the old path for backward compatibility.

## Prompt 3: Add Credit Redemption to Booking Checkout

Priority: P1  |  Estimated effort: Large  |  Risk: Medium (payment flow)

Problem:

Credits are issued but there is no UI or API flow for customers to apply them. The backend redeemCredit() method exists in CreditService but is never called from any endpoint.

⚠ UX constraint: The public booking page (/book/[slug]) is unauthenticated. The customer is only identified server-side via findOrCreateByPhone during submission. You CANNOT show credit balance before submission unless you add a phone-based lookup step. Additionally, credits are only issued after the FIRST booking is COMPLETED — so referred customers have zero credits at their first booking. Credit redemption is primarily useful for RETURNING customers.

Changes Required:

Backend (API):

1. Add POST /portal/referral/redeem endpoint to referral-public.controller.ts:

@Post('portal/referral/redeem')

async redeemCredit(@Body() body: {

customerId: string; businessId: string;

bookingId: string; amount: number;

}) {

return this.creditService.redeemCredit(body);

}

2. Add GET /public/:slug/credits?phone=X endpoint to public-booking.controller.ts for phone-based credit lookup (optional, for returning customers on public booking page):

@Get(':slug/credits')

async checkCredits(@Param('slug') slug: string, @Query('phone') phone: string) {

const business = await this.resolveBusiness(slug);

const customer = await this.prisma.customer.findFirst({

where: { businessId: business.id, phone },

});

if (!customer) return { total: 0, credits: [] };

return this.creditService.getAvailableCredits(customer.id, business.id);

}

3. Wire up credit redemption to booking creation. In public-booking.controller.ts, accept optional creditAmount in the body type. After booking creation, if creditAmount > 0, call creditService.redeemCredit(). This must happen AFTER the booking is created so we have a bookingId.

Frontend — Public booking page (apps/web/src/app/book/[slug]/page.tsx):

4. At the 'details' step, after the customer enters their phone number, add a debounced credit lookup:

a. Call GET /public/slug/credits?phone=X after phone is entered and validated

b. If credits > 0, show a subtle credit banner below the phone field: "You have $X in referral credits"

c. Add a toggle/checkbox: "Apply $X credit to this booking"

d. Pass creditAmount in the booking submission payload

⚠ Design consideration: Only show the credit lookup AFTER the phone field is filled and validated (E.164 format). Use a 1-second debounce. If credits are zero or phone is unknown, show nothing — don't show "$0 credits available". The credit UI should be visually subtle (lavender-50 bg, small text) since most customers won't have credits.

Frontend — Customer portal (apps/web/src/app/portal/[slug]/):

5. If there's a portal booking flow, add credit redemption there too. The portal has OTP authentication, so customer identity is known upfront — no phone lookup needed.

Verification:

- Customer with credits enters their phone number on public booking page — sees credit balance

- Customer without credits — sees nothing (no empty state)

- Toggling 'Apply credit' updates the displayed price

- After booking, CustomerCredit.remainingAmount is reduced

- CreditRedemption record is created linked to the booking

- Cannot redeem more than available balance (BadRequestException)

- New customer with no existing record — no errors, no credit UI shown

Commit:

feat(referral): add credit redemption to booking checkout

Customers with referral credits see their balance after entering their

phone number. A toggle applies credits to the booking. Works on both

public booking page (phone-based lookup) and portal (OTP-based identity).

## Prompt 4: Enhance Marketing Hub with Referral Dashboard

Priority: P2  |  Estimated effort: Medium  |  Risk: Low (UI only)

Problem:

The Marketing hub (/marketing) shows a basic card for referrals with minimal stats. After the referral feature is fully functional, the hub should provide a richer overview.

Changes Required:

1. Update the Referrals card on /marketing/page.tsx to show:

a. Active referrals count (PENDING status)

b. Credits issued this month (new API stat)

c. Conversion rate (completed/total)

d. Mini sparkline or trend indicator

2. Add a GET /referral/stats/summary endpoint to referral.controller.ts that returns compact stats for the hub card

3. On /marketing/referrals page, add a stats dashboard section above the settings form:

a. Total referrals, completed, pending, expired counts

b. Total credits issued vs redeemed

c. Recent referrals table (already available via getReferralStats)

d. Top referrers list (new query: group by referrerCustomerId, count, sum credits)

4. Add design tokens for referral status colors to design-tokens.ts if not already present

5. Follow the BookingOS design system: sage palette for success states, lavender for pending, rounded-2xl cards, shadow-soft

Verification:

- Marketing hub shows live referral stats on the card

- /marketing/referrals shows full dashboard + settings below

- Stats update after a referral completes

- Design matches BookingOS aesthetic (sage/lavender/soft shadows)

Commit:

feat(marketing): add referral dashboard to marketing hub

Enhances the Marketing hub and /marketing/referrals page with

live stats, conversion metrics, top referrers, and a recent

referrals table for at-a-glance program health.

## Prompt 5: Add Referral Seed Data and E2E Smoke Test

Priority: P2  |  Estimated effort: Small  |  Risk: Low

Problem:

There is no seed data for referrals, so demos and testing start with empty state. There are also no E2E tests covering the referral flow.

Changes Required:

Seed data (packages/db/src/seed-demo.ts):

1. Add referral program settings to Glow Aesthetic Clinic packConfig.referral (enabled, $25/$25, 6-month expiry)

2. Add referral codes to 2-3 existing demo customers

3. Create 4-5 CustomerReferral records with mixed statuses (2 COMPLETED, 2 PENDING, 1 EXPIRED)

4. Create matching CustomerCredit records for completed referrals

5. All seed data must be idempotent (check before insert, use upsert where possible)

⚠ seed-demo.ts already has duplicate issues with SavedView records (createMany without dedup checks). Do NOT repeat this pattern. Use findFirst + create or upsert for each referral record.

E2E test (apps/web/e2e/referral.spec.ts):

6. Test: Navigate to /marketing, verify Referrals card is visible with stats

7. Test: Click through to /marketing/referrals, verify settings form loads

8. Test: Open /book/slug?ref=CODE, verify referral banner appears with referrer name and credit amount

9. Test: Complete a booking with referral code, verify booking succeeds and source is REFERRAL

10. Accessibility: run axe-core on /marketing/referrals page

Commit:

test(referral): add seed data and E2E smoke tests

Adds demo referral data (codes, referrals, credits) to seed-demo.ts

and E2E Playwright tests covering the marketing hub, referral

settings, and public booking with referral code.

# 4. Execution Order

| # | Prompt | Priority | Depends On | Can Parallelize? |
| --- | --- | --- | --- | --- |
| 1 | Fix Credit Pipeline + Field Mismatch | P0 | None | No — must be first |
| 2 | Move to /marketing/referrals | P1 | None | Yes — parallel with #1 |
| 3 | Credit Redemption at Checkout | P1 | Prompt 1 | No — needs working credits |
| 4 | Marketing Hub Dashboard | P2 | Prompt 2 | Yes — after #2 merges |
| 5 | Seed Data + E2E Tests | P2 | All above | No — runs last |

Recommended approach: Run Prompt 1 and 2 in parallel (separate branches). Then Prompt 3 after 1 merges (needs working credit pipeline). Prompt 4 after 2 merges (needs /marketing/referrals route). Prompt 5 last to cover everything with seed data and tests.

# 5. Global Guardrails

These rules apply across ALL prompts:

- Vertical restriction: Referrals only for AESTHETIC and WELLNESS verticals. assertReferralVertical() enforces this. Do not bypass. In PublicBookingController, catch this as a non-blocking error.

- Referral settings live in Business.packConfig.referral JSON. Always read-merge-write, never overwrite the entire packConfig object.

- Non-blocking referral operations: createPendingReferral() errors must NEVER prevent the booking from being created. Wrap in .catch() with logger.warn.

- Field name consistency: The frontend sends {referralCode}, not {ref}. The backend must read body.referralCode.

- Credit lookup UX: On public pages, only show credit UI AFTER phone is validated. No empty states ("$0 credits"). Use subtle styling (lavender-50).

- All API endpoints must use TenantGuard + @BusinessId() for tenant isolation (except public/portal endpoints).

- Follow the BookingOS design system: sage/lavender palette, rounded-2xl, shadow-soft, Inter body font, Playfair Display for display metrics.

- All seed data must be idempotent (findFirst + create, NOT createMany without checks).

- Run the full pre-commit checklist before committing: npm run format, npm run format:check, npm run lint, npm test.

- Add translation keys to both locales/en.json and locales/es.json.

- Never add new BullMQ queues. Use existing AI_PROCESSING queue for any async referral work.